1. SOLICITATION NUMBER

2. TYPE OF SOLICITATION

3. DATE ISSUED

PAGE OF PAGES

4. CONTRACT NUMBER

5. REQUISITION/PURCHASE REQUEST NUMBER

6. PROJECT NUMBER

7. ISSUED BY

CODE

8. ADDRESS OFFER TO

a. NAME

b. TELEPHONE NUMBER (Include area code) (NO COLLECT CALLS)

10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS (Title, identifying number, date)

12a. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS?

(If "YES," indicate within how many calendar days after award in Item 12B.)

12b. CALENDAR DAYS

13. ADDITIONAL SOLICITATION REQUIREMENTS:

STANDARD FORM 1442 (REV. 8/2014)

STANDARD FORM 1442

Prescribed by GSA-FAR (48 CFR) 52.236-1(d)

SOLICITATION, OFFER,

AND AWARD

(Construction, Alteration, or Repair)

SOLICITATION

SOLICITATION

IMPORTANT - The "offer" section on the reverse must be fully completed by offeror.

9. FOR INFORMATION

CALL:

NOTE: In sealed bid solicitations "offer" and "offeror" mean "bid" and "bidder".

SEALED BID (IFB)

NEGOTIATED (RFP)

11. The Contractor shall begin performance within \_\_\_\_\_\_\_\_\_\_\_\_ calendar days and complete it within

\_\_\_\_\_\_\_\_\_\_\_\_

calendar days after receiving

award,

notice to proceed. This performance period is

mandatory

negotiable. (See \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_).

YES

NO

a.

Sealed offers in original and \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_copies to perform the work required are due at the place specified in Item 8 by \_\_\_\_\_\_\_\_\_\_\_\_\_

(hour) local time \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ (date). If this is a sealed bid solicitation, offers must be publicly opened at that time. Sealed

envelopes containing offers shall be marked to show the offeror's name and address, the solicitation number, the date and time offers are due.

b.

An offer guarantee

is,

is not required.

c.

All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference.

.

d.

Offers providing less than \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ calendar days for Government acceptance after the date offers are due will not be

considered and will be rejected.

1

78

36C24425R0006

X

10-28-2024

595-25-102

00244

Department of Veterans Affairs

Network Contracting Office 4

1010 Delafield Road

Pittsburgh, PA 15215

Contract Specialist

Amanda Murphy

Amanda.Murphy5@va.gov

Amanda Murphy

717-821-1396

595-25-102 Replace Multi-Stack Heat Pump Building 37 - Design Build

This is a design build solicitation under FAR Part 36.301. All qualified offerors may submit for Phase I. After

Phase I evaluation is completed, the Government will notify only the top offerors via email with instructions for

Phase II submission; however, Phase II information is also included in this solicitation. Non-Selected Phase I

offerors shall be notified that their offer was not selected for the Phase II of the solicitation.

Set-Aside: 100% set-aside for Service-Disabled Veteran-Owned Small Business (SDVOSB). SDVOSB status must be verified

at both SAM.gov (https://sam.gov/content/home) and VetCert (https://veterans.certify.sba.gov/).

NAICS: The North American Industry Classification System (NAICS) code is 236220 with a size standard of $45.0 Million.

The magnitude of construction is between $500,000.00 and $1,000,000.00

Wage Determination PA20240093 dated 07/19/2024 applies to this solicitation and any resultant contract. The Contractor

shall be responsible for the correct title and classification of workers and compliance with applicable wage/hour laws.

The Period of Performance is 280 calendar days from the Notice to Proceed. The awarded contractor will have 90 calendar

days to complete the design portion and 190 calendar days to complete the construction portion.

A site visit will be held on 11/06/2024 at 10:00 AM. All parties will meet outside Building 19 at the Lebanon VAMC:

1700 South Lincoln Ave, Lebanon, PA 17042.

RFI's must be submitted to Amanda.Murphy5@va.gov by 11/13/2024 at 3:00 PM Eastern Time. RFI's for Phase 1 will not be

accepted after this date and time.

Bid bond, payment bond, and performance bond are required.

Offerors MUST sign and submit VAAR Clause 852.219-75 with their proposal.

Proposals for Phase 1 are due by 12/06/2024 at 4:00 PM Eastern Time. Proposals must be submitted via email to:

Amanda.Murphy5@va.gov.

10

280

X

X

52.211-10

X

10

0

16:00

EST

12-06-2024

X

180

14. NAME AND ADDRESS OF OFFEROR

15. TELEPHONE NUMBER

16. REMITTANCE ADDRESS

CODE

FACILITY CODE

17. The offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of the solicitation, if this offer is

accepted by the Government in writing within \_\_\_\_\_\_\_\_\_\_ calendar days after the date offers are due.

AMOUNTS

18. The offeror agrees to furnish any required performance and payment bonds.

19. ACKNOWLEDGMENT OF AMENDMENTS

AMENDMENT

NUMBER

DATE.

20a. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER

20b. SIGNATURE

20c. OFFER DATE

21. ITEMS ACCEPTED:

22. AMOUNT

23. ACCOUNTING AND APPROPRIATION DATA

24. SUBMIT INVOICES TO ADDRESS SHOWN IN

ITEM

25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO

10 U.S.C. 2304(c)(

)

41 U.S.C. 3304(a) (

)

26. ADMINISTERED BY

27. PAYMENT WILL BE MADE BY

PHONE:

FAX:

28. NEGOTIATED AGREEMENT

29. AWARD

Your

Contractor agrees

offer on this solicitation is hereby accepted as to the items listed. This

to furnish and deliver all items or perform all work requirements identified

award consummates the contract, which consists of (a) the Government

on this form and any continuation sheets for the consideration stated in

solicitation and your offer, and (b) this contract award. No further cont-

this contract. The rights and obligations of the parties to this contract

ractual document is necessary.

shall be governed by (a) this contract award, (b) the solicitation, and (c)

the clauses, representations, certifications, and specifications incorporated

by reference in or attached to this contract.

30a. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED

31a. NAME OF CONTRACTING OFFICER

TO SIGN

30b. SIGNATURE

30c. DATE

31b. UNITED STATES OF AMERICA

31c. AWARD DATE

BY

**OFFER**

**AWARD**

**STANDARD FORM 1442 (REV. 8/2014) BACK**

(Include ZIP Code)

(Include area code)

(Include only if different than Item 14.)

(Insert any number equal to or greater than

the minimum requirement stated in Item 13d. Failure to insert any number means the offeror accepts the minimum in Item 13d.)

(The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each)

(Type or print)

(4 copies unless otherwise specified)

(Type or print)

(Type or print)

(Contractor is required to sign this

document and return \_\_\_\_\_\_\_ copies to issuing office.)

(Contractor is not required to sign this document.)

**(Must be fully completed by offeror)**

**(To be completed by Government)**

**CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE**

00244

Department of Veterans Affairs

Network Contracting Office 4

Austin Payment Center

Department of Veterans Affairs

PO Box 149971

Austin TX 78714-9971

(877) 353-9791

(512) 460-5429

Table of Contents

[PART I - THE SCHEDULE 1](#_Toc256000000)

[SECTION A - SOLICITATION/CONTRACT FORM 1](#_Toc256000001)

[A.1 SF 1442 SOLICITATION, OFFER, AND AWARD (Construction, Alteration, or Repair) 1](#_Toc256000002)

[A.2 SF 1442 SOLICITATION, OFFER, AND AWARD (CONSTRUCTION, ALTERATION, OR REPAIR)– BACK 2](#_Toc256000003)

[A.3 PRICE / COST SCHEDULE 6](#_Toc256000004)

[A.4 DELIVERY SCHEDULE 6](#_Toc256000005)

[INFORMATION REGARDING BIDDING MATERIAL, BID GUARANTEE AND BONDS 7](#_Toc256000006)

[INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS 8](#_Toc256000007)

[2.1 PARTNERING 24](#_Toc256000008)

[2.2 52.201-1 ACQUISITION 360: VOLUNTARY SURVEY (SEP 2023) 24](#_Toc256000009)

[2.3 52.216-1 TYPE OF CONTRACT (APR 1984) 25](#_Toc256000010)

[2.4 52.222-5 CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (MAY 2014) 25](#_Toc256000011)

[2.5 52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014) 25](#_Toc256000012)

[2.6 52.228-1 BID GUARANTEE (SEP 1996) 26](#_Toc256000013)

[2.7 52.228-17 INDIVIDUAL SURETY—PLEDGE OF ASSETS (BID GUARANTEE) (FEB 2021) 27](#_Toc256000014)

[2.8 52.233-2 SERVICE OF PROTEST (SEP 2006) 27](#_Toc256000015)

[2.9 52.236-27 SITE VISIT (CONSTRUCTION) (FEB 1995) ALTERNATE I (FEB 1995) 28](#_Toc256000016)

[2.10 52.252-1 SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998) 28](#_Toc256000017)

[2.11 VAAR 852.233-70 PROTEST CONTENT/ALTERNATIVE DISPUTE RESOLUTION (OCT 2018) 29](#_Toc256000018)

[2.12 VAAR 852.233-71 ALTERNATE PROTEST PROCEDURE (OCT 2018) 29](#_Toc256000019)

[REPRESENTATIONS AND CERTIFICATIONS 31](#_Toc256000020)

[3.1 52.204-8 ANNUAL REPRESENTATIONS AND CERTIFICATIONS (MAY 2024) 31](#_Toc256000021)

[3.2 52.204-24 REPRESENTATION REGARDING CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT (NOV 2021) 35](#_Toc256000022)

[3.3 52.204-29 FEDERAL ACQUISITION SUPPLY CHAIN SECURITY ACT ORDERS—REPRESENTATION AND DISCLOSURES (DEC 2023) 37](#_Toc256000023)

[3.4 52.209-7 INFORMATION REGARDING RESPONSIBILITY MATTERS (OCT 2018) 39](#_Toc256000024)

[3.5 52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021) 40](#_Toc256000025)

[3.6 52.204-19 INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS (DEC 2014) 42](#_Toc256000026)

[GENERAL CONDITIONS 43](#_Toc256000027)

[4.1 52.204-30 FEDERAL ACQUISITION SUPPLY CHAIN SECURITY ACT ORDERS—PROHIBITION (DEC 2023) 43](#_Toc256000028)

[4.2 52.211-10 COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK (APR 1984) ALTERNATE I (APR 1984) 47](#_Toc256000029)

[4.3 52.219-28 POST-AWARD SMALL BUSINESS PROGRAM REREPRESENTATION (FEB 2024) 47](#_Toc256000030)

[4.4 52.222-42 STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES (MAY 2014) 50](#_Toc256000031)

[4.5 52.223-20 AEROSOLS (MAY 2024) 51](#_Toc256000032)

[4.6 52.223-21 FOAMS (MAY 2024) 51](#_Toc256000033)

[4.7 52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (OCT 2022) 52](#_Toc256000034)

[4.8 SUPPLEMENTAL INSURANCE REQUIREMENTS 57](#_Toc256000035)

[4.9 52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998) 57](#_Toc256000036)

[4.10 VAAR 852.203-70 COMMERCIAL ADVERTISING (MAY 2018) 61](#_Toc256000037)

[4.11 VAAR 852.204-70 PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (MAY 2020) 61](#_Toc256000038)

[4.12 VAAR 852.219-73 VA NOTICE OF TOTAL SET-ASIDE FOR CERTIFIED SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESSES (JAN 2023) (DEVIATION) 61](#_Toc256000039)

[4.13 VAAR 852.219-75 VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (NOV 2022) 64](#_Toc256000040)

[4.14 VAAR 852.228-72 ASSISTING SERVICE-DISABLED VETERAN-OWNED AND VETERAN-OWNED SMALL BUSINESSES IN OBTAINING BONDS (DEC 2009) 66](#_Toc256000041)

[4.15 VAAR 852.232-72 ELECTRONIC SUBMISSION OF PAYMENT REQUESTS (NOV 2018) 66](#_Toc256000042)

[4.16 VAAR 852.236-79 CONTRACTOR PRODUCTION REPORT (APR 2019) 67](#_Toc256000043)

[4.17 VAAR 852.236-80 SUBCONTRACTS AND WORK COORDINATION (APR 2019) 67](#_Toc256000044)

[4.18 VAAR 852.236-90 RESTRICTION ON SUBMISSION AND USE OF EQUAL PRODUCTS (APR 2019) 68](#_Toc256000045)

[4.19 VAAR 852.242-70 GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION (OCT 2020) 68](#_Toc256000046)

[4.20 VAAR 852.242-71 ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020) 69](#_Toc256000047)

[4.21 VAAR 852.243-70 CONSTRUCTION CONTRACT CHANGES—SUPPLEMENT (SEP 2019) 70](#_Toc256000048)

[4.22 VAAR 852.201-70 CONTRACTING OFFICER'S REPRESENTATIVE (DEC 2022) 71](#_Toc256000049)

[4.23 VAAR 852.228-70 BOND PREMIUM ADJUSTMENT (JAN 2008) 71](#_Toc256000050)

[4.24 VAAR 852.232-70 PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (WITHOUT NAS– CPM) (NOV 2018) 71](#_Toc256000051)

[DESIGN BUILD SPECIFICATIONS 75](#_Toc256000052)

[4.25 SCHEDULE OF PAYMENTS FOR DESIGN SERVICES 75](#_Toc256000053)

[4.26 OWNERSHIP OF ORIGINAL DOCUMENTS 75](#_Toc256000054)

[4.27 RETENTION OF REVIEW DOCUMENTS 75](#_Toc256000055)

[4.28 CONTRACT DRAWINGS AND SPECIFICATIONS GOVERNMENT FURNISHED PLANNING INFORMATION 75](#_Toc256000056)

[4.29 COORDINATION WITH MEDICAL CENTER 76](#_Toc256000057)

[4.30 RESPONSIBILITY OF THE DESIGN-BUILD CONTRACTOR 76](#_Toc256000058)

[ATTACHMENT 1 - RELEASE OF CLAIMS 76](#_Toc256000059)

[ATTACHMENTS 78](#_Toc256000060)

## A.3 PRICE / COST SCHEDULE

**ITEM INFORMATION**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM NUMBER | DESCRIPTION OF SUPPLIES/SERVICES | QUANTITY | UNIT | UNIT PRICE | AMOUNT |
| 0001 |  | 1.00 | JB | $\_\_\_\_\_\_\_\_\_\_\_\_ | $\_\_\_\_\_\_\_\_\_\_\_\_ |
|  | This is a design-build project. The contractor shall furnish all Management, Supervision, Labor, Transportation, Equipment and Materials and perform work to include demolition, general construction, alterations, mechanical and electrical work, and certain other items as required to execute the Replace Multi-Stack project at the Lebanon VAMC. In addition to contractor's construction and construction management requirements, they must retain a certified AE firm to design the project in accordance with the scope of work. Interim design reviews will be conducted by the VA and design approved before the construction may begin.  Period of Performance is 280 days (90 days for design and 190 for construction)  PRINCIPAL NAICS CODE: 236220 - Commercial and Institutional Building Construction PRODUCT/SERVICE CODE: Z1DA - Maintenance of Hospitals and Infirmaries | | | |  |
|  |  |  |  | **GRAND TOTAL** | **$\_\_\_\_\_\_\_\_\_\_\_\_** |

**ACCOUNTING AND APPROPRIATION DATA**

|  |  |  |  |
| --- | --- | --- | --- |
| ACRN | APPROPRIATION | REQUISITION NUMBER | AMOUNT |
| 1 | TBD | TBD | **$\_\_\_\_\_\_\_\_\_\_\_** |

## A.4 DELIVERY SCHEDULE

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM NUMBER | | SHIPPING INFORMATION | | QUANTITY | DELIVERY DATE |
| 0001 | SHIP TO: | | Department of Veterans Affairs Lebanon Medical Center 1700 S Lincoln Ave Lebanon, PA 17042 USA | 1 | 280 days after NTP |

# INFORMATION REGARDING BIDDING MATERIAL, BID GUARANTEE AND BONDS

1. Phase I Proposal information and contract forms may be obtained by general (prime) contractors interested in submitting a proposal direct to the Department of Veterans Affairs and by suppliers and subcontractors for their use in preparing sub-bids for general (prime) contractors from the System for Award Management (SAM) Contract Opportunities website at <https://sam.gov> under solicitation number 36C24425R0006. By registering at SAM, prime contractors, suppliers and subcontractors will have access to download Scope of Work, solicitation and amendments.
2. **PHASE II ONLY Offerors** shall submit a Proposal Guarantee. This is only required for the Phase II part of solicitation. A proposal guarantee is required in an amount not less than **20 percent** of the bid price but shall not exceed $3,000,000.00. Bid Bond is to be executed on a SF 24. Failure to furnish the required bid guarantee on the proper form and amount, by the time set for the opening of bids, will require rejection of the bid in all cases except those listed in FAR 28.101-4, and may be cause for rejection even then.
3. The bidder to whom award is made will be required to furnish two (2) bonds, a Payment Bond to be executed on the SF 25A and a Performance Bond to be executed on the proper SF 25, each in the penal sum as noted in the General Conditions of the Specification. Copies of the SF 25 and SF 25A can be obtained upon application to the issuing office
4. **In accordance with FAR 36.204 the magnitude of construction is between $500,000.00 and $1,000,000.00**.

# INSTRUCTIONS, CONDITIONS AND OTHER STATEMENTS TO BIDDERS/OFFERORS

PART I – General

1. Scope
   1. This Request for Proposal (RFP) is issued as a Two-Phase Design-Build procurement (Reference FAR 36.3). Proposals will be evaluated in Phase I to determine which offerors will submit proposals for Phase II. A maximum of three (3) offerors will proceed to Phase II unless the contracting officer determines that a number greater than three (3) is in the Government’s interest and is consistent with the purposes and objectives of this Two-Phase Design Build Project. The Phase II RFP, in the form of an amendment to this original solicitation, will be issued only to those successful offerors determined to be most highly qualified from Phase I. One (1) contract will be awarded using competitive negotiation procedures.
   2. This is a Design-Build project to Replace Building 37 Multi-Stack, which is located on the Lebanon VAMC Campus at 1700 South Lincoln Avenue, Lebanon, PA 17042. The attached Scope of Work (SOW) fully describes the requirement.
2. Source Selection Procedures
   1. **Source Selection Overview**: In accordance with FAR 15.3, the objective of source selection is to select the proposal that represents the best value. A contracting officer is designated as the source selection authority (SSA) unless the agency head appoints another individual. The SSA establishes an evaluation team that includes appropriate contracting, legal, and technical expertise to ensure a comprehensive evaluation of offers. The award decision is based on evaluation factors and significant sub-factors that are tailored to the acquisition. The factors represent the key areas of importance and emphasis to be considered in the source selection decision; and support meaningful comparison and discrimination between and among competing proposals.
   2. **Evaluation**: The proposal evaluation is an assessment of the proposal and the offeror’s ability to perform the prospective contract successfully. The technical, price, and source selection boards will evaluate competitive proposals and then assess their qualities solely on the factors and sub-factors specified in the solicitation. Evaluations may be conducted using any rating method or combination of methods, including color or adjectival ratings, numerical weights, and ordinal rankings. The relative strengths, deficiencies, significant weaknesses, and risks supporting proposal evaluation shall be documented in the contract file.
   3. **Past Performance**: Past performance information is one indicator of an offeror’s ability to perform the contract successfully. The currency and relevance of the information, source of the information, context of the data, and general trends in contractor’s performance shall be considered. Those deemed less than satisfactory will be eliminated. Relative information at Lebanon VAMC, including previous final CPARS ratings and/or personal working knowledge that is relative, shall also be considered. Relative information at Lebanon VAMC, including previous (within the past 5 years) final CPARS ratings and/or personal working knowledge considered relative by the VA’s, shall also be considered. This comparative assessment of past performance information is separate from the responsibility determination required under FAR [Subpart 9.1](https://www.acquisition.gov/far/html/Subpart%209_1.html" \l "wp1084058).
   4. **Tradeoff Source Selection**: If tradeoffs are to be performed by the Source Selection Evaluation Board, the source selection records shall include an assessment of each offeror’s ability to accomplish the technical requirements; and a summary, matrix, or quantitative ranking, along with appropriate supporting narrative, of each technical proposal using the evaluation factors.
   5. **SSA’s Final Decision**: The SSA’s decision shall be based on a comparative assessment of proposals against all source selection criteria in the solicitation. While the SSA may use reports and analyses prepared by others, the source selection decision shall represent the SSA’s independent judgment. The source selection decision shall be documented, and the documentation shall include the rationale for any business judgments and tradeoffs made or relied on by the SSA, including benefits associated with additional costs. Although the rationale for the selection decision must be documented, that documentation need not quantify the tradeoffs that led to the decision.
3. Source Selection for this procurement:
   1. Phase I:
      1. Phase I of this procurement will result in a narrowing of offerors to a maximum of three (3) firms (unless the contracting officer determines that a number greater than three (3) is in the Government’s interest and is consistent with the purposes and objectives of this two-phase design build project) based on the following technical evaluation factors listed in Equal order of importance:
         1. Technical Experience
            1. Sub-factor 1A: Project Experience
            2. Sub-factor 1B: Personnel Experience
         2. Technical Approach
         3. Past Performance
   2. Phase II:
      1. The Phase I successful offerors will receive a Phase II Request for Proposal (RFP). During Phase II, a pre-proposal conference and site visit will be held at Lebanon VAMC. The Phase I factors are **not** to be resubmitted in Phase II; however, the cumulative rating from the Phase I factors carries through to Phase II and is as equal in importance to Phase II, Factor 4 for proposal evaluation. Phase II evaluation technical factors (Factors 4 – 6) are listed below in Equal order of importance. The Phase I and Phase II technical evaluation factors, when combined, are weighted greater than price.
         1. Technical Solution
         2. Construction Management:
            1. Sub-factor 5A: Ability to Staff Project
            2. Sub-factor 5B: Management Approach
            3. Sub-factor 5C: Capability to Perform
         3. Schedule
         4. Price
   3. The Government reserves the right to reject any or all proposals at any time prior to award; to negotiate with any or all offerors; to award the contract to other than the offeror submitting the lowest total price; and to award to the offeror submitting the highest technically rated or the lowest total price proposal; and to award to the offeror submitting the proposal determined to be the most advantageous best value to the Government. Offerors are advised an award may be made in Phase II without discussion or any contact concerning the proposals received. Offerors should not assume that they would be contacted or afforded an opportunity to qualify, discuss, or revise their proposals. However, the Government reserves the right to clarify certain aspects of proposals or conduct discussions providing an opportunity for the offeror to revise its proposal.

PART IA – Pre-Proposal Conference

* A pre-proposal conference will be held on a date to be determined at the Lebanon VAMC
* A site walk through will be conducted. Please be advised that there will only be one site visit per phase I offerors. Offerors are highly encouraged to attend the site visit. There may be a second site visit available for Phase II offerors, as determined by the Contracting Officer.

PART IB – Selection Criteria

1. General: **Phase I Proposals** will be evaluated to determine the most highly qualified offerors to advance to Phase II. A responsibility determination will be made in accordance with FAR Part 9.1, Responsible Prospective Contractors. **Phase II Proposals** will be evaluated, and award will be made on the basis of both price and technical considerations most advantageous to the VA as per FAR Part 15.101(a), tradeoff, as the Government may consider award to other than the lowest priced offeror or other than the highest technically rated offeror if it is in the best interest of the Government.
2. **TECHNICAL EVALUATION FACTORS, PHASE I & PHASE II**: The basis of evaluation for the Phase I & Phase II technical evaluation factors is located within Part III, Section C with each evaluation factor. The Phase I factors are **not** to be resubmitted in Phase II; however, the cumulative rating from the Phase I factors carries through to Phase II and is greater in importance to Phase II, Factors 4-6 for proposal evaluation.  Phase II evaluation technical factors (Factors 4 – 6) are listed below in equal order of importance. **The Phase I and Phase II technical evaluation factors, when combined, are more heavily weighted than price**. Offerors are advised the Tradeoff process is determined to be in the best interest of the Government and award may be made to other than the lowest priced offeror or other than the highest technically rated offeror (Reference FAR 15.101-1).
3. Phase II Non-Technical Factor 7, Price
   1. Offerors are advised the Tradeoff process (Reference FAR 15.101-1) is determined to be in the best interest of the Government and award may be made to other than the lowest priced offeror or other than the highest technically rated offeror
      1. The Government reserves the right to make price/technical trade-offs that are in the best interest and advantageous to the Government in accordance with FAR 15.101, Tradeoff.
      2. Price will be evaluated on the basis of its realism, and/or reasonableness, and acceptability to the Government subject to availability of funds. Pricing shall be entered onto the Offer Schedule located within the SF1442.
      3. Analysis will be performed using one or more of the following techniques to ensure a fair and reasonable price:
         1. Comparison of proposed prices received in response to the RFP.
         2. Comparison of proposed prices with the Independent Government Cost Estimate
         3. Comparison of proposed prices with available historical information.
         4. Comparison of market survey results

PART II – RESPONSIBILITIES

1. Design-Build (DB) Team:
   1. The DB team includes all Joint Ventures (J/V) partners (if applicable), consultants, and subcontractors to the one firm. The DB team shall provide Architectural and Engineering disciplines for the preparation of construction documents, and construction contractor capabilities for construction of the project. When submitting proposal qualifications, it is important to include information for the DB team
   2. The RFP documents are intended to define existing conditions, certain required items, and design parameters to be included in the project. It is the DB Team’s responsibility to complete the documents and construction in a manner consistent with the intent of the RFP documents within the required time period (contract length).

PART III – PROPOSAL REQUIREMENTS

1. General
   1. Phase I proposals shall be based on solicitation documents issued for RFP Solicitation Number 36C24425R0006. Proposals will be in the format stipulated in Part III, C 1.
      1. Phase I proposals shall be received by the date and time specified in the RFP. Proposals that are received after this time shall be ***late***and may not be considered. There will be no public opening of the proposals.
      2. Where to submit: All proposals will be submitted electronically to the Contract Specialist: [Amanda.Murphy5@va.gov](mailto:Amanda.Murphy5@va.gov)
      3. Phase I will be evaluated for technical qualifications only. Offeror shall separately tab each section (see Table 1 provided in Section C1). Each section must therefore be labeled with the offeror's organization, business address, and correct VA Project Number. Offerors shall affix their names and return addresses on their envelope/packaging. See Section C1 for submission requirements

Phase II proposals shall be based on solicitation documents **issued to the Phase I offerors determined to be the most highly qualified ONLY.** Proposals will be in the format stipulated in Phase II, Section A.

The due date, time, and submission address of Phase II proposals will be given within the Phase II RFP, issued only to qualified offerors.

**Note:** Phase II evaluation will request technical and price proposals. Offeror shall separately tab each section (See Table 2 provided in Phase II, Section A1).

1. Proposal Revisions (FAR 52.215-1)
   1. If determined to be necessary, proposal revisions may be requested from the offerors determined to be in the competitive range. The Contracting Officer will identify those offerors in accordance with the selection criteria identified in the request for proposal. Revised proposals will be due at a time and place to be determined.
   2. Please be advised that the Government intends to evaluate Phase I & Phase II and award a contract from Phase II proposals without discussions with offerors (except clarifications as described in FAR 15.306(a)). Therefore, the offeror’s initial proposal should contain the offeror’s best terms from a cost or price and technical standpoint. The Government reserves the right to conduct discussions if the Contracting Officer later determines them to be necessary.
2. PHASE I – TECHNICAL PROPOSAL SUBMISSION REQUIREMENTS
   1. The Phase I proposal shall address the evaluation factors listed at Part III, C 2-4. Pay close attention to page limitations set within the technical factors, as submission beyond the limit will not be evaluated. Offeror will submit a PDF document named **“PHASE I TECHNICAL PROPOSAL”**. Evaluation will be based upon the criteria in Part I, Section B. Table 1 provides a checklist that should be included in the front of the technical proposal.

|  |  |  |
| --- | --- | --- |
|  | **PHASE I TECHNICAL PROPOSAL SUBMITTAL CHECKLIST** |  |
|  | **RFP: 36C24425R0006**  **Project Title: 595-25-102, Replace Building 37 Multi-Stack DB** |  |
| INTRO PAGE | First page MUST clearly indicate:  Name and Address of Offeror  Business Arrangement (Joint Venture or Teaming Arrangements clearly identified) must include copy of small business joint venture agreement.  Contact Name and Phone Number  Email Address  DUNS Number  CAGE Code  Tax Identification Number |  |
| TAB 1 | Factor 1,Technical Experience, Sub-factor 1A: Project Experience (with supporting documentation per RFP) |  |
| TAB 2 | Factor 1, Technical Experience, Sub-factor 1B: Personnel Experience (with supporting documentation per RFP) |  |
| TAB 3 | Factor 2, Technical Approach (with supporting documentation per the RFP) |  |
| TAB 4 | Factor 3, Past Performance (with supporting documentation per RFP) If Offeror has PPIRS reports, printed copies of these reports shall be included in this section. |  |

Table 1: Phase I Technical Proposal Submittal Checklist

* 1. **Phase I, Factor 1, Technical Experience** – Factor 1 consists of two sub-factors: 1A, Project Experience and 1B, Personnel Experience. The evaluation of sub-factors 1A and 1B are in equal order of importance to the determination of Factor 1 rating
     1. **Sub-factor 1A: Project Experience**:
        1. **Submission Requirements:** Submit a maximum of five (5) **completed** construction projects within the last seven (7) years by a Design Build contract and/or contract similar in size and scope to this project. (Design Build as defined by the VA, see article A1.2). The offeror shall demonstrate their experience on relevant Design/Build and projects that are similar in size, scope, and complexity to the RFP. Scoring will be more favorable if all criteria are met. Indicate the number of design/build projects construction contractor and AE have completed together. **Page limitation: One page (in 12-point Times New Roman font) for each project.** In describing project design and construction experience, provide the following information:
* Project title, location and brief description including the building use (Medical Facility, Major Building Renovation, etc.) and contracting method (design build, design bid construct, CM at risk etc.).
* Project owner, owner’s point of contact and telephone number of owner’s contact person.
* Project Design Architect and Engineers (consultants if utilized) and name and telephone number of contact person(s).
* Project Prime Contractor and Major Subcontractors and name and telephone number of contact person(s). Note each firm and managing persons (project manager/superintendent/foreman as the case may be) also proposed for this solicitation.
* Project Statistics including start and completion dates (original vs. actual) for design and construction; cost (original vs. actual with brief explanation of what is included in the cost); square footage; foundation type; number of levels; and any awards (prizes) received.
  + 1. **Sub-factor 1B: Project Personnel Experience (Specialized experience and technical competence)**
       1. **Submission Requirements:** The offeror shall demonstrate the relevant experience of key project personnel who will be assigned to this project. **Page limitation: One page (in 12-point Times New Roman font) for each person.**
* Biographical data shall include the following:
* Name of individual.
* Company of employment.
* Company position title.
* Years with the company.
* Describe work experience with projects that were completed by the design build process, where medical facilities and the company (by name) they worked for when involved in the project.
* An indication of which (if any) projects submitted under Technical Experience (above) the individual participated in and what the individual’s responsibility was for that project.
* Supply this biographical data for key personnel for at least the following: (Note if one individual is proposed for more than one position listed):
* Overall Senior Project Manager
* Design Project Manager
* Construction Project Manager.
* Architect/Engineer Field Representative.
* Construction Superintendent
* Quality Control Manager
  + 1. **Basis of evaluation:** The basis of evaluation will include the offeror’s experience in performing relevant construction projects as defined in the solicitation submittal requirements. The assessment of the offeror’s relevant experience will be used as a means of evaluating the capability of the offeror to successfully meet the requirements of the RFP. Proposals that fail to provide required and complete information will be rated lower. Relevant projects where the Prime and Sub-contractors have previously worked together will receive a higher rating. Relevant projects that demonstrate design build experience will receive a higher rating. Offerors providing more successful projects (maximum 10) of similar size and scope will be more favorably rated.
  1. **Phase I, Factor 2, Technical Approach**
     1. **Submission Requirements**: Provide a brief narrative **(page limitation: two pages (in 12-point Times New Roman font) for brief narrative)** describing the offeror’s method to manage the project to achieve design and construction objectives as described in the RFP. Include at a minimum all aspects covered in the scope of work.  The following shall be included in the narrative:
        1. Design Approach: Describe the means and methods to be implemented for an efficient, effective design.
        2. Construction Approach: Describe the techniques and methods for this Construction Project to include coordination with the design packages, projected project timelines, and coordination of work.
     2. **Basis of Evaluation:** The basis of evaluation will include the offeror’s proposed technical approach for this design build project as defined in the solicitation submittal requirements. The assessment of the offeror’s method to manage the project shall be used as a means of evaluating the offeror’s ability to successfully meet the requirements of the RFP.
  2. **Phase I, Factor 3, Past Performance (Client Satisfaction)**
     1. **Submission Requirements:** Offerors shall provide no more than up to three (3) references from current/past clients of the contractor (within the past five (5) years) for projects similar in size and scope. References shall complete the attached past performance questionnaire and return directly to the Contracting Officer as indicated in the questionnaire. Unless offeror obtains confirmation of submission of past performance questionnaires from his/her clients, offerors should ensure their quote contains full contact information for at least two (2) references. Past performance questionnaires shall be received by the due date/time stated in the RFP. The contact's responses will be scored based on the following elements with projects participated in by the Prime (Construction Contractor and Architect firm) being weighted more heavily than projects participated in by consultants, sub-contractors and individuals.
        1. **In addition to the above, the VA may review any other sources of information for evaluating past performance.** Other sources may include, but are not limited to, past performance information retrieved through the Contractor Performance Assessment Reporting System (CPARS) using all CAGE/DUNS numbers of team members (partnership, joint venture, teaming arrangement, or parent company/subsidiary/ affiliate) identified in the offeror’s proposal, inquiries of owner representative(s), Electronic Subcontract Reporting System (eSRS), and any other known sources not provided by the offeror. The VA may use personal knowledge of projects, as well. While the VA may elect to consider data from other sources, the burden of providing detailed, current, accurateand complete past performance information rests with the offeror.
     2. **Basis of Evaluation:** The basis of evaluation will be the degree to which past performance evaluations and all other past performance information reviewed by the Government (e.g., CPARS, FAPIIS, eSRS, performance recognition documents, and information obtained from any other source) reflect a trend of satisfactory performance considering 1) a pattern of successful completion of tasks; 2) a pattern of deliverables that are timely and of good quality; 3) a pattern of cooperativeness and teamwork with the Government at all levels (task managers, contracting officers, auditors, etc.); 4) tasks that are identical to, similar to, or related to the task at hand; and 5) fiscal responsibility of Government funds. If the offeror lacks a record of relevant or available past performance history or there is no expectation of either successful or unsuccessful performance based on the offeror’s past performance record, the past performance evaluation will be given a neutral rating.

**PHASE II**

**FOR SUCCESSFUL OFFERORS FROM PHASE I**

Successful Phase I offers will be notified to submit the Phase II Technical and Price Proposals. An amendment will be issued from this solicitation ONLY to those three (3) (or otherwise noted) successful offerors from phase I to submit phase II information.

**DO NOT SUBMIT PHASE II FACTORS WITH PHASE I!!**

PHASE II – TECHNICAL AND PRICE SUBMISSION REQUIREMENTS - FOR SUCCESSFUL OFFERORS FROM PHASE I ONLY

1. Phase II, Technical Proposal Requirements: The Phase II Proposal shall address the evaluation factors listed C4.A.1 - 4. Offeror is required to prepare and submit a PDF of the following technical evaluation factors in a separate PDF  **“PHASE II TECHNICAL PROPOSAL”**. Evaluation scores will be based upon the criteria in Part IA, section B.

Table 2 provides a checklist that should be included in the front of the technical proposal.

|  |  |  |
| --- | --- | --- |
|  | **PHASE II, TECHNICAL PROPOSAL SUBMITTAL CHECKLIST** |  |
|  | **RFP: 36C24425R0006**  **Project Title: 595-25-102, Replace Building 37 Multi-Stack DB** |  |
| INTRO PAGE | First page MUST clearly indicate:  Name and Address of Offeror  Business Arrangement (Joint Venture or Teaming Arrangements clearly identified) must include copy of small business joint venture agreement.  Contact Name and Phone Number  Email Address  DUNS Number  CAGE Code  Tax Identification Number |  |
| TAB 1 | Factor 4, Technical Solution (with supporting documentation per RFP) |  |
| TAB 2 | Factor 5, Construction Management, Sub-factor 5A: Ability to Staff (with supporting documentation per RFP) |  |
| TAB 3 | Factor 5, Construction Management, Sub-factor 5B: Management Approach(with supporting documentation per RFP) |  |
| TAB 4 | Factor 5, Construction Management, Sub-factor 5C: Capability to Perform |  |
| TAB 5 | Factor 6, Schedule (with supporting documentation per RFP) |  |

Table 2: Phase II Technical Proposal Submittal Checklist

* 1. **Phase II, Factor 4, Technical Solution**:
     1. **Submission Requirements:** Provide detailed narrative not to exceed 40 double-sided pages of conceptual design addressing requirements of the RFP (12-pt Times New Roman font, Single spaced). The evaluation of the conceptual facilities design will be based on the criteria set forth in the project program contained in the RFP. Complying with and exceeding project program requirements by providing HVAC, plumbing, electrical, mechanical, and architectural systems that provide quality of life, energy savings, and sustainability will be most highly rated. Offerors are strongly encouraged to highlight the latest technological advancements in heat pump solutions, such as closed-loop, water-to-water geothermal heating and cooling systems. Include in the discussion, but do not limit to the following:
        1. Conceptual drawings shall be provided to supplement the narrative.
        2. Design approach, with emphasis on efficient and sustainable operation, electrical and mechanical design, appropriate equipment sizing, and DDC controls integration.
        3. HAZMAT identification, abatement, and physical building modifications.
           1. Indicate how disruptions to occupants will be minimized and how process will work to correct.
        4. Training for VAMC engineering personnel
        5. Warranties
     2. **Basis of Evaluation: Phase II, Factor 4, Technical Solution**: The basis of evaluation will include the narrative and conceptual drawings considering the extent to which the Offeror demonstrates a clear understanding of the architectural and engineering requirements of the project. The Government will evaluate the effectiveness of the construction and design team’s technical solution to determine the likelihood that the work will be performed in accordance with the technical requirements of the RFP.
  2. **Phase II, Factor 5,** **Construction Management**: Factor 5 consists of three Sub factors: 5A: Ability to Staff Project; 5B: Management Approach; and 5C, Capability to Perform. The evaluation of sub factors 5A, 5B, & 5C are of equal importance to the determination of Factor 5 rating.
     1. **Sub factor 5A: Ability to Staff Project:**
        1. **Submission Requirements:**

Demonstrate the ability to staff the project for the scope of work required; describe how the Design-Build Team will be structured, i.e., how many firms are involved and the responsibility of each firm for this Project. Indicate the extent to which resources and personnel will be drawn from various sources: in-house, subcontractor, and/or separate consultant firms. Describe D/B management approach, including but not limited to management of multiple designers and subs/trades working in parallel on several different facilities at one time.

Project Personnel Experience (Specialized experience and technical competence proposed in Phase I). The offeror shall demonstrate the relevant experience of Phase I proposed key project personnel who will be assigned to this Project.

Position that the individual will hold in regard to this Contract/Project team, description of duties and what percentage of the individual’s time would be committed to the project during both the design and construction phases.

Describe job related educational experience including degrees, certificates, etc., and granting institutions.

* + - 1. **Sub-factor 5B, Management Approach:**
         1. **Submission Requirements**: The offeror shall demonstrate the following, relevant to the subject procurement.
* Project Delivery Approach - Include statements concerning:
* Elements for Successful Partnering: Communication, Commitment and Conflict Resolution.
* Proposed Design Period Peer Review technical/administrative by VA & RFP AE)
* Project Organizational Chart and Narrative - Include team members submitted under Project Personnel Experience above. Clearly describe the prime responsible firm (or firms if a J/V) and individuals as well as the roles and responsibilities of individuals proposed as consultants and sub-contractors. Provide a list of all consultants and all proposed major subcontractors, including telephone number, address, and name of contact.
* Offeror shall clarify its intended uses of the portions of the site indicated to be available to the contractor elsewhere in this RFP for materials staging, temporary trailer offices, employee parking, and other activities as shown in the design solution material.
  + - 1. **Sub factor 5C, Capability to Perform**:
         1. **Submission Requirements**:

Provide the offeror's total bonding capacity (from offeror’s surety), current available bonding capacity and expected available capacity in 2021.

Provide the offeror's current workload and availability of staff proposed in Phase I, Factor 2 Project Personnel Experience to manage the project. Include project schedules for current and pending projects, as well as the anticipated impact of this Project on those schedules and staffing plans.

* + - * 1. **Basis of Evaluation:** The basis of evaluation will include the assessment of the offeror’s ability to staff, offeror’s management approach, and offeror’s capability to perform the project as defined in the solicitation submittal requirements. The assessment of the firm and proposed personnel’s experience will be used as a means of evaluating the relative capability of the offeror’s personnel to successfully meet the requirements of the RFP.
  1. **Phase II, Factor 6, Schedule**:
     1. **Submission Requirements:** 
        1. The progress schedule will be in a time scaled bar graph format. The horizontal axis will be scaled for time beginning with the Notice to Proceed and concluding with contract completion. The vertical axis will show the milestones and major portions of the contract work. All schedule items on the critical path will show a start date and a completion date. The detailed schedule, will indicate specific tasks with dates for each step of the process including, refer to Specification Section 01 32 16.17 Bar Chart

Design Period: The design period sub periods (i.e., first and second reviews, other meetings, internal QUALITY ASSURANCE /QUALITY CONTROL plan reviews, etc.).

Construction Period: Mobilization; Demolition method and sequencing; Demolition; Preparing areas for construction; Utility installation; Procurement and installation of equipment; Timing of relocation of existing equipment; Site utilities, Tests and final inspection. Indicate each Phase.

General Project Delivery Schedule and Narrative - Show relationships between construction document development/completion (including required review activities) and construction activities for (at a minimum, utility relocation, excavation, substructure, structure, exterior façade, interior finishes, building systems, and site development.

* + - 1. Schedule shall indicate all elements of the design and construction timeline, from notice to proceed (NTP) (in order to establish a common baseline among all offerors, assume NTP date of March 1st, 2025) to contract completion, including but not limited to preconstruction meetings and submittals, design, and any SHPO permits and approvals, utilities, demolition, material lead times, utility installations, abatement, testing/adjusting/balancing, commissioning, construction and post-construction submittals, close-out.
      2. The offeror shall specify how much allowance has been made for bad weather in the schedule, the days of the week and the hours of construction operations during each phase of the work, and the percentage of contract completion that will be achieved at the end of each month of the contract.
      3. Short Schedules - The offeror will provide a written commitment as to the time frame (number of days after receipt of the notice to proceed) within which the offeror will guarantee completion. The maximum anticipated completion of this project (including design and construction of the entire project) is indicated in the Scope of Work. Shorter schedules (must include required Government review times), if obtainable, may receive more favorable scoring. The offeror’s schedule will establish the contract completion date and will be incorporated into the award. The assessment of liquidated damages will be based on that date.
    1. **Basis of Evaluation:** The basis of evaluation will include the bar graph detailed schedule considering the extent to which the offeror demonstrates a clear understanding of the architectural and engineering requirements for the construction period and general project delivery. The Government will evaluate the likelihood that the work will be performed in accordance with the stated schedule given the technical requirements of the RFP.
  1. **Phase II, Non-Technical Factor 7, Price**
     1. **Submission Requirements:** The offeror is required to prepare and submit the following price documents in as a PDF labeled **“PRICE PROPOSAL**  The price proposal shall be submitted as a separate file from the technical proposal. The price proposal shall be tabbed using Table 3: Price Proposal Binder Submittal Checklist. Table 3 provides a checklist that should be included in the front of the technical proposal.

|  |  |  |
| --- | --- | --- |
|  | **PRICE PROPOSAL SUBMITTAL CHECKLIST** |  |
|  | **RFP: 36C24425R0006**  **Project Title: 595-25-102, Replace Building 37 Multi-Stack DB** |  |
| INTRO PAGE | First page of TAB 1 MUST clearly indicate:  Name and Address of Proposer  Business Arrangement (Joint Venture or Teaming Arrangements clearly identified)  Contact Name and Phone Number  Email Address  DUNS Number  CAGE Code  Tax Identification Number |  |
| TAB 1 | First page of TAB 1 MUST contain requirements identified in:  FAR 52.215-1, Instruction to Offerors-Competitive Acquisition |  |
| TAB 2 | Executed Solicitation, Offer and Award Forms (SF1442) including supplemental pages with pricing complete on the Offer Schedule. Offeror shall complete Blocks 14 – 20C. Signed acknowledgement of all solicitation amendments. |  |
| TAB 3 | Executed Bid Guarantee (SF-24) |  |
| TAB 4 | Printed copy of “Representations and Certifications” as submitted on <https://www.sam.gov/portal/public/SAM> of the offeror |  |

Table 3: Phase II Price Proposal Submittal Checklist

* + 1. **Basis of Evaluation: Phase II, Factor 7, Price**: Price will be evaluated on the basis of its realism, and/or reasonableness, and acceptability to the Government subject to availability of funds. Pricing shall be entered onto the Offer Schedule located within the SF1442. Analysis will be performed using one or more of the below techniques to ensure a fair and reasonable price:
       1. Comparison of proposed prices received in response to the RFP.
       2. Comparison of proposed prices with the Independent Government Cost Estimate.
       3. Comparison of proposed prices with available historical information.

## 2.1 PARTNERING

(a) In order to most effectively accomplish this contract, the Government proposes to form a cohesive partnership with the Contractor and its subcontractors. This partnership would strive to draw on the strengths of each organization in an effort to achieve a quality project, done right the first time, within the budget and on schedule.

(b) This partnership will be totally voluntary. The focus of partnering is to build cooperative relationships with the private sector and avoid or minimize disputes and to nurture a more collaborative ethic characterized by trust, cooperation and teamwork. Partnering is defined as the creation of a relationship between the owner and contractor that promotes mutual and beneficial goals. It is a non-contractual, but formally structured agreement between the parties. The ultimate goal is the elimination of the "us" versus "them" thinking, and formation of a "we" mentality for the benefit of the project.

(c) Any cost associated with effectuating this partnership will be agreed to by both parties and will be shared equally with no change in contract price.

## 2.2 52.201-1 ACQUISITION 360: VOLUNTARY SURVEY (SEP 2023)

(a) All actual and potential offerors are encouraged to provide feedback on the preaward and debriefing processes, as applicable. Feedback may be provided to agencies up to 45 days after award. The feedback is anonymous, unless the participant self-identifies in the survey. Actual and potential offerors can participate in the survey by selecting the following link: *https:// www.acquisition.gov/360*.

(b) The Contracting Officer will not review the information provided until after contract award and will not consider it in the award decision. The survey is voluntary and does not convey any protections, rights, or grounds for protest. It creates a way for actual and potential offerors to provide the Government constructive feedback about the preaward and debriefing processes, as applicable, used for a specific acquisition.

(End of Clause)

## 2.3 52.216-1 TYPE OF CONTRACT (APR 1984)

The Government contemplates award of a Firm-Fixed-Price contract resulting from this solicitation.

(End of Provision)

## 2.4 52.222-5 CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (MAY 2014)

(a)(1) The offeror shall notify the Government if the offeror intends to perform work at any secondary site of the work, as defined in paragraph (a)(1)(ii) of the FAR clause at 52.222-6, Construction Wage Rate Requirements, of this solicitation.

(2) If the offeror is unsure if a planned work site satisfies the criteria for a secondary site of the work, the offeror shall request a determination from the Contracting Officer.

(b)(1) If the wage determination provided by the Government for work at the primary site of the work is not applicable to the secondary site of the work, the offeror shall request a wage determination from the Contracting Officer.

(2) The due date for receipt of offers will not be extended as a result of an offeror's request for a wage determination for a secondary site of the work.

(End of Provision)

## 2.5 52.225-10 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS (MAY 2014)

(a) *Definitions.* "Commercially available off-the-shelf (COTS) item," "construction material," "domestic construction material," and "foreign construction material," as used in this provision, are defined in the clause of this solicitation entitled "Buy American—Construction Materials" (Federal Acquisition Regulation (FAR) clause 52.225-9).

(b) *Requests for determinations of inapplicability.* An offeror requesting a determination regarding the inapplicability of the Buy American statute should submit the request to the Contracting Officer in time to allow a determination before submission of offers. The offeror shall include the information and applicable supporting data required by paragraphs (c) and (d) of the clause at FAR 52.225-9 in the request. If an offeror has not requested a determination regarding the inapplicability of the Buy American statute before submitting its offer, or has not received a response to a previous request, the offeror shall include the information and supporting data in the offer.

(c) Evaluation of offers.

(1) The Government will evaluate an offer requesting exception to the requirements of the Buy American statute, based on claimed unreasonable cost of domestic construction material, by adding to the offered price the appropriate percentage of the cost of such foreign construction material, as specified in paragraph (b)(3)(i) of the clause at FAR 52.225-9.

(2) If evaluation results in a tie between an offeror that requested the substitution of foreign construction material based on unreasonable cost and an offeror that did not request an exception, the Contracting Officer will award to the offeror that did not request an exception based on unreasonable cost.

(d) Alternate offers.

(1) When an offer includes foreign solicitation in paragraph (b)(2) of the clause at FAR 52.225-9, the offeror also may submit an alternate offer based on use of equivalent domestic construction material.

(2) If an alternate offer is submitted, the offeror shall submit a separate Standard Form 1442 for the alternate offer, and a separate price comparison table prepared in accordance with paragraphs (c) and (d) of the clause at FAR 52.225-9 for the offer that is based on the use of any foreign construction material for which the Government has not yet determined an exception applies.

(3) If the Government determines that a particular exception requested in accordance with paragraph (c) of the clause at FAR 52.225-9 does not apply, the Government will evaluate only those offers based on use of the equivalent domestic construction material, and the offeror shall be required to furnish such domestic construction material. An offer based on use of the foreign construction material for which an exception was requested—

(i) Will be rejected as nonresponsive if this acquisition is conducted by sealed bidding; or

(ii) May be accepted if revised during negotiations.

(End of Provision)

## 2.6 52.228-1 BID GUARANTEE (SEP 1996)

(a) Failure to furnish a bid guarantee in the proper form and amount, by the time set for opening of bids, may be cause for rejection of the bid.

(b) The bidder shall furnish a bid guarantee in the form of a firm commitment, e.g., bid bond supported by good and sufficient surety or sureties acceptable to the Government, postal money order, certified check, cashier's check, irrevocable letter of credit, or, under Treasury Department regulations, certain bonds or notes of the United States. The Contracting Officer will return bid guarantees, other than bid bonds—

(1) To unsuccessful bidders as soon as practicable after the opening of bids; and

(2) To the successful bidder upon execution of contractual documents and bonds (including any necessary coinsurance or reinsurance agreements), as required by the bid as accepted.

(c) The amount of the bid guarantee shall be 20 percent of the bid price or $3,000,000.00, whichever is less.

(d) If the successful bidder, upon acceptance of its bid by the Government within the period specified for acceptance, fails to execute all contractual documents or furnish executed bond(s) within 10 days after receipt of the forms by the bidder, the Contracting Officer may terminate the contract for default.

(e) In the event the contract is terminated for default, the bidder is liable for any cost of acquiring the work that exceeds the amount of its bid, and the bid guarantee is available to offset the difference.

(End of Provision)

## 2.7 52.228-17 INDIVIDUAL SURETY—PLEDGE OF ASSETS (BID GUARANTEE) (FEB 2021)

(a) Offerors shall obtain from each person acting as an individual surety on a bid guarantee—

(1) A pledge of assets that meets the eligibility, valuation, and security requirements described in the Federal Acquisition Regulation (FAR) 28.203–1; and

(2) Standard Form 28, Affidavit of Individual Surety.

(b) The Offeror shall include with its offer the information required at paragraph (a) of this provision within the timeframe specified in the provision at FAR 52.228–1, Bid Guarantee, or as otherwise established by the Contracting Officer.

(c) The Contracting Officer may release the security interest on the individual surety’s assets in support of a bid guarantee based upon evidence that the offer supported by the individual surety will not result in contract award.

(End of Provision)

## 2.8 52.233-2 SERVICE OF PROTEST (SEP 2006)

Protests, as defined in section 33.101 of the Federal Acquisition Regulation, that are filed directly with an agency, and copies of any protests that are filed with the Government Accountability Office (GAO), shall be served on the Contracting Officer (addressed as follows) by obtaining written and dated acknowledgment of receipt from:

Hand-Carried Address:

Network Contracting Office 04

1010 Delafield Road

Pittsburgh, PA 15215

Mailing Address:

Network Contracting Office 04

1010 Delafield Road

Pittsburgh, PA 15215

(b) The copy of any protest shall be received in the office designated above within one day of filing a protest with the GAO.

(End of Provision)

## 2.9 52.236-27 SITE VISIT (CONSTRUCTION) (FEB 1995) ALTERNATE I (FEB 1995)

(a) The clauses at 52.236-2, Differing Site Conditions, and 52.236-3, Site Investigations and Conditions Affecting the Work, will be included in any contract awarded as a result of this solicitation. Accordingly, offerors or quoters are urged and expected to inspect the site where the work will be performed.

(b) An organized site visit has been scheduled for—

11/06/2024 at 10:00 AM

(c) Participants will meet at—

1700 S Lincoln Ave Building 19, Lebanon, PA 17042

(End of Provision)

## 2.10 52.252-1 SOLICITATION PROVISIONS INCORPORATED BY REFERENCE (FEB 1998)

This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Provision)

|  |  |  |
| --- | --- | --- |
| **FAR Number** | **Title** | **Date** |
| 52.204-7 | SYSTEM FOR AWARD MANAGEMENT | OCT 2018 |
| 52.204-16 | COMMERCIAL AND GOVERNMENT ENTITY CODE REPORTING | AUG 2020 |
| 52.204-22 | ALTERNATIVE LINE ITEM PROPOSAL | JAN 2017 |
| 52.215-1 | INSTRUCTIONS TO OFFERORS—COMPETITIVE ACQUISITION | NOV 2021 |
| 52.222-23 | NOTICE OF REQUIREMENT FOR AFFIRMATIVE ACTION TO ENSURE EQUAL EMPLOYMENT OPPORTUNITY FOR CONSTRUCTION | FEB 1999 |
| 52.236-28 | PREPARATION OF PROPOSALS—CONSTRUCTION | OCT 1997 |

## 2.11 VAAR 852.233-70 PROTEST CONTENT/ALTERNATIVE DISPUTE RESOLUTION (OCT 2018)

(a) Any protest filed by an interested party shall—

(1) Include the name, address, fax number, email and telephone number of the protester;

(2) Identify the solicitation and/or contract number;

(3) Include an original signed by the protester or the protester’s representative and at least one copy;

(4) Set forth a detailed statement of the legal and factual grounds of the protest, including a description of resulting prejudice to the protester, and provide copies of relevant documents;

(5) Specifically request a ruling of the individual upon whom the protest is served;

(6) State the form of relief requested; and

(7) Provide all information establishing the timeliness of the protest.

(b) Failure to comply with the above may result in dismissal of the protest without further consideration.

(c) Bidders/offerors and Contracting Officers are encouraged to use alternative dispute resolution (ADR) procedures to resolve protests at any stage in the protest process. If ADR is used, the Department of Veterans Affairs will not furnish any documentation in an ADR proceeding beyond what is allowed by the Federal Acquisition Regulation.

(End of Provision)

## 2.12 VAAR 852.233-71 ALTERNATE PROTEST PROCEDURE (OCT 2018)

(a) As an alternative to filing a protest with the Contracting Officer, an interested party may file a protest by mail or electronically with: Executive Director, Office of Acquisition and Logistics, Risk Management and Compliance Service (003A2C), Department of Veterans Affairs, 810 Vermont Avenue NW, Washington, DC 20420 or Email: *EDProtests@va.gov.*

(b) The protest will not be considered if the interested party has a protest on the same or similar issue(s) pending with the Contracting Officer.

(End of Provision)

PLEASE NOTE: The correct mailing information for filing alternate protests is as follows:

Deputy Assistant Secretary for Acquisition and Logistics,

Risk Management Team, Department of Veterans Affairs

810 Vermont Avenue, N.W.

Washington, DC 20420

Or for solicitations issued by the Office of Construction and Facilities Management:

Director, Office of Construction and Facilities Management

811 Vermont Avenue, N.W.

Washington, DC 20420

# REPRESENTATIONS AND CERTIFICATIONS

## 3.1 52.204-8 ANNUAL REPRESENTATIONS AND CERTIFICATIONS (MAY 2024)

(a)(1) The North American Industry Classification System (NAICS) code for this acquisition is 236220.

(2) The small business size standard is $45 Million.

(3) The small business size standard for a concern that submits an offer, other than on a construction or service acquisition, but proposes to furnish an end item that it did not itself manufacture, process, or produce is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(i) Is set aside for small business and has a value above the simplified acquisition threshold;

(ii) Uses the HUBZone price evaluation preference regardless of dollar value, unless the offeror waives the price evaluation preference; or

(iii) Is an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(b)(1) If the provision at 52.204-7, System for Award Management, is included in this solicitation, paragraph (d) of this provision applies.

(2) If the provision at 52.204-7, System for Award Management, is not included in this solicitation, and the Offeror has an active registration in the System for Award Management (SAM), the Offeror may choose to use paragraph (d) of this provision instead of completing the corresponding individual representations and certifications in the solicitation. The Offeror shall indicate which option applies by checking one of the following boxes:

[ ] (i) Paragraph (d) applies.

[ ] (ii) Paragraph (d) does not apply and the offeror has completed the individual representations and certifications in the solicitation.

(c)(1) The following representations or certifications in SAM are applicable to this solicitation as indicated:

(i) 52.203-2, Certificate of Independent Price Determination. This provision applies to solicitations when a firm-fixed-price contract or fixed-price contract with economic price adjustment is contemplated, unless—

(A) The acquisition is to be made under the simplified acquisition procedures in Part 13;

(B) The solicitation is a request for technical proposals under two-step sealed bidding procedures; or

(C) The solicitation is for utility services for which rates are set by law or regulation.

(ii) 52.203-11, Certification and Disclosure Regarding Payments to Influence Certain Federal Transactions. This provision applies to solicitations expected to exceed $150,000.

(iii) 52.203-18, Prohibition on Contracting with Entities that Require Certain Internal Confidentiality Agreements or Statements—Representation. This provision applies to all solicitations.

(iv) 52.204-3, Taxpayer Identification. This provision applies to solicitations that do not include the provision at 52.204-7, System for Award Management.

(v) 52.204-5, Women-Owned Business (Other Than Small Business). This provision applies to solicitations that—

(A) Are not set aside for small business concerns;

(B) Exceed the simplified acquisition threshold; and

(C) Are for contracts that will be performed in the United States or its outlying areas.

(vi) 52.204-26, Covered Telecommunications Equipment or Services—Representation. This provision applies to all solicitations.

(vii) 52.209-2, Prohibition on Contracting with Inverted Domestic Corporations—Representation.

(viii) 52.209-5, Certification Regarding Responsibility Matters. This provision applies to solicitations where the contract value is expected to exceed the simplified acquisition threshold.

(ix) 52.209-11, Representation by Corporations Regarding Delinquent Tax Liability or a Felony Conviction under any Federal Law. This provision applies to all solicitations.

(x) 52.214-14, Place of Performance—Sealed Bidding. This provision applies to invitations for bids except those in which the place of performance is specified by the Government.

(xi) 52.215-6, Place of Performance. This provision applies to solicitations unless the place of performance is specified by the Government.

(xii) 52.219-1, Small Business Program Representations (Basic, Alternates I, and II). This provision applies to solicitations when the contract is for supplies to be delivered or services to be performed in the United States or its outlying areas, or when the contracting officer has applied part 19 in accordance with 19.000(b)(1)(ii).

(A) The basic provision applies when the solicitations are issued by other than DoD, NASA, and the Coast Guard.

(B) The provision with its Alternate I applies to solicitations issued by DoD, NASA, or the Coast Guard.

(C) The provision with its Alternate II applies to solicitations that will result in a multiple-award contract with more than one NAICS code assigned.

(xiii) 52.219-2, Equal Low Bids. This provision applies to solicitations when contracting by sealed bidding and the contract is for supplies to be delivered or services to be performed in the United States or its outlying areas, or when the contracting officer has applied part 19 in accordance with 19.000(b)(1)(ii).

(xiv) 52.222-22, Previous Contracts and Compliance Reports. This provision applies to solicitations that include the clause at 52.222-26, Equal Opportunity.

(xv) 52.222-25, Affirmative Action Compliance. This provision applies to solicitations, other than those for construction, when the solicitation includes the clause at 52.222-26, Equal Opportunity.

(xvi) 52.222-38, Compliance with Veterans' Employment Reporting Requirements. This provision applies to solicitations when it is anticipated the contract award will exceed the simplified acquisition threshold and the contract is not for acquisition of commercial products or commercial services.

(xvii) 52.223-1, Biobased Product Certification. This provision applies to solicitations that require the delivery or specify the use of biobased products in USDA-designated product categories; or include the clause at 52.223-2, Reporting of Biobased Products Under Service and Construction Contracts.

(xviii) 52.223-4, Recovered Material Certification. This provision applies to solicitations that are for, or specify the use of, EPA-designated items.

(xix) 52.223-22, Public Disclosure of Greenhouse Gas Emissions and Reduction Goals—Representation. This provision applies to solicitations that include the clause at 52.204-7.

(xx) 52.225-2, Buy American Certificate. This provision applies to solicitations containing the clause at 52.225-1.

(xxi) 52.225-4, Buy American—Free Trade Agreements—Israeli Trade Act Certificate. (Basic, Alternates II and III.) This provision applies to solicitations containing the clause at 52.225-3.

(A) If the acquisition value is less than $50,000, the basic provision applies.

(B) If the acquisition value is $50,000 or more but is less than $100,000, the provision with its Alternate II applies.

(C) If the acquisition value is $100,000 or more but is less than $102,280, the provision with its Alternate III applies.

(xxii) 52.225-6, Trade Agreements Certificate. This provision applies to solicitations containing the clause at 52.225-5.

(xxiii) 52.225-20, Prohibition on Conducting Restricted Business Operations in Sudan—Certification. This provision applies to all solicitations.

(xxiv) 52.225-25, Prohibition on Contracting with Entities Engaging in Certain Activities or Transactions Relating to Iran-Representation and Certifications. This provision applies to all solicitations.

(xxv) 52.226-2, Historically Black College or University and Minority Institution Representation. This provision applies to solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions.

(A) Solicitations for research, studies, supplies, or services of the type normally acquired from higher educational institutions; and

(B) For DoD, NASA, and Coast Guard acquisitions, solicitations that contain the clause at 52.219-23, Notice of Price Evaluation Adjustment for Small Disadvantaged Business Concerns.

(2) The following representations or certifications are applicable as indicated by the Contracting Officer:

[X] (i) 52.204-17, Ownership or Control of Offeror.

[X] (ii) 52.204-20, Predecessor of Offeror.

[] (iii) 52.222-18, Certification Regarding Knowledge of Child Labor for Listed End Products.

[] (iv) 52.222-48, Exemption from Application of the Service Contract Labor Standards to Contracts for Maintenance, Calibration, or Repair of Certain Equipment—Certification.

[] (v) 52.222-52, Exemption from Application of the Service Contract Labor Standards to Contracts for Certain Services—Certification.

[] (vi) 52.227-6, Royalty Information.

[] (A) Basic.

[] (B) Alternate I.

[] (vii) 52.227-15, Representation of Limited Rights Data and Restricted Computer Software.

(d) The Offeror has completed the annual representations and certifications electronically in SAM accessed through <https://www.sam.gov>. After reviewing the SAM information, the Offeror verifies by submission of the offer that the representations and certifications currently posted electronically that apply to this solicitation as indicated in paragraph (c) of this provision have been entered or updated within the last 12 months, are current, accurate, complete, and applicable to this solicitation (including the business size standard applicable to the NAICS code referenced for this solicitation), as of the date of this offer and are incorporated in this offer by reference (see FAR 4.1201); except for the changes identified below [*offeror to insert changes, identifying change by clause number, title, date*]. These amended representation(s) and/or certification(s) are also incorporated in this offer and are current, accurate, and complete as of the date of this offer.

|  |  |  |  |
| --- | --- | --- | --- |
| FAR Clause # | Title | Date | Change |
|  |  |  |  |

Any changes provided by the offeror are applicable to this solicitation only, and do not result in an update to the representations and certifications posted on SAM.

(End of Provision)

## 3.2 52.204-24 REPRESENTATION REGARDING CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT (NOV 2021)

The Offeror shall not complete the representation at paragraph (d)(1) of this provision if the Offeror has represented that it ‘‘does not provide covered telecommunications equipment or services as a part of its offered products or services to the Government in the performance of any contract, subcontract, or other contractual instrument’’ in paragraph (c)(1) in the provision at 52.204–26, Covered Telecommunications Equipment or Services—Representation, or in paragraph (v)(2)(i) of the provision at 52.212–3, Offeror Representations and Certifications–Commercial Products and Commercial Services. The Offeror shall not complete the representation in paragraph (d)(2) of this provision if the Offeror has represented that it ‘‘does not use covered telecommunications equipment or services, or any equipment, system, or service that uses covered telecommunications equipment or services’’ in paragraph (c)(2) of the provision at 52.204–26, or in paragraph (v)(2)(ii) of the provision at 52.212–3.

(a) *Definitions*. As used in this provision—

*Backhaul, covered telecommunications equipment or services, critical technology, interconnection arrangements, reasonable inquiry, roaming,* and *substantial or essential component* have the meanings provided in the clause 52.204–25, Prohibition on Contracting for Certain Telecommunications and Video Surveillance Services or Equipment.

(b) *Prohibition*. (1) Section 889(a)(1)(A) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115–232) prohibits the head of an executive agency on or after August 13, 2019, from procuring or obtaining, or extending or renewing a contract to procure or obtain, any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. Nothing in the prohibition shall be construed to—

(i) Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(2) Section 889(a)(1)(B) of the John S. McCain National Defense Authorization Act for Fiscal Year 2019 (Pub. L. 115–232) prohibits the head of an executive agency on or after August 13, 2020, from entering into a contract or extending or renewing a contract with an entity that uses any equipment, system, or service that uses covered telecommunications equipment or services as a substantial or essential component of any system, or as critical technology as part of any system. This prohibition applies to the use of covered telecommunications equipment or services, regardless of whether that use is in performance of work under a Federal contract. Nothing in the prohibition shall be construed to—

(i) Prohibit the head of an executive agency from procuring with an entity to provide a service that connects to the facilities of a third-party, such as backhaul, roaming, or interconnection arrangements; or

(ii) Cover telecommunications equipment that cannot route or redirect user data traffic or cannot permit visibility into any user data or packets that such equipment transmits or otherwise handles.

(c) *Procedures*. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) (<https://www.sam.gov>) for entities excluded from receiving federal awards for “covered telecommunications equipment or services.”

(d) *Representations*. The Offeror represents that—

(1) It [ ] will, [ ] will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation. The Offeror shall provide the additional disclosure information required at paragraph (e)(1) of this section if the Offeror responds “will’’ in paragraph (d)(1) of this section; and

(2) After conducting a reasonable inquiry, for purposes of this representation, the Offeror represents that—

It [ ] does, [ ] does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services. The Offeror shall provide the additional disclosure information required at paragraph (e)(2) of this section if the Offeror responds “does’’ in paragraph (d)(2) of this section.

(e) *Disclosures*. (1) Disclosure for the representation in paragraph (d)(1) of this provision. If the Offeror has responded “will’’ in the representation in paragraph (d)(1) of this provision, the Offeror shall provide the following information as part of the offer:

(i) For covered equipment—

(A) The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the original equipment manufacturer (OEM) or a distributor, if known);

(B) A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C) Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(ii) For covered services—

(A) If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B) If not associated with maintenance, the Product Service Code (PSC) of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(1) of this provision.

(2) Disclosure for the representation in paragraph (d)(2) of this provision. If the Offeror has responded “does’’ in the representation in paragraph (d)(2) of this provision, the Offeror shall provide the following information as part of the offer:

(i) For covered equipment—

(A) The entity that produced the covered telecommunications equipment (include entity name, unique entity identifier, CAGE code, and whether the entity was the OEM or a distributor, if known);

(B) A description of all covered telecommunications equipment offered (include brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); and

(C) Explanation of the proposed use of covered telecommunications equipment and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(ii) For covered services—

(A) If the service is related to item maintenance: A description of all covered telecommunications services offered (include on the item being maintained: Brand; model number, such as OEM number, manufacturer part number, or wholesaler number; and item description, as applicable); or

(B) If not associated with maintenance, the PSC of the service being provided; and explanation of the proposed use of covered telecommunications services and any factors relevant to determining if such use would be permissible under the prohibition in paragraph (b)(2) of this provision.

(End of Provision)

## 3.3 52.204-29 FEDERAL ACQUISITION SUPPLY CHAIN SECURITY ACT ORDERS—REPRESENTATION AND DISCLOSURES (DEC 2023)

(a) *Definitions*. As used in this provision, *Covered article, FASCSA order, Intelligence community, National security system, Reasonable inquiry, Sensitive compartmented information, Sensitive compartmented information system*, and *Source* have the meaning provided in the clause 52.204–30, Federal Acquisition Supply Chain Security Act Orders— Prohibition.

(b) *Prohibition*. Contractors are prohibited from providing or using as part of the performance of the contract any covered article, or any products or services produced or provided by a source, if the prohibition is set out in an applicable Federal Acquisition Supply Chain Security Act (FASCSA) order, as described in paragraph (b)(1) of FAR 52.204–30, Federal Acquisition Supply Chain Security Act Orders—Prohibition.

(c) *Procedures*. (1) The Offeror shall search for the phrase ‘‘FASCSA order’’ in the System for Award Management (SAM)(*<https://www.sam.gov>*) for any covered article, or any products or services produced or provided by a source, if there is an applicable FASCSA order described in paragraph (b)(1) of FAR 52.204–30, Federal Acquisition Supply Chain Security Act Orders—Prohibition.

(2) The Offeror shall review the solicitation for any FASCSA orders that are not in SAM, but are effective and do apply to the solicitation and resultant contract (see FAR 4.2303(c)(2)).

(3) FASCSA orders issued after the date of solicitation do not apply unless added by an amendment to the solicitation.

(d) *Representation*. By submission of this offer, the offeror represents that it has conducted a reasonable inquiry, and that the offeror does not propose to provide or use in response to this solicitation any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order in effect on the date the solicitation was issued, except as waived by the solicitation, or as disclosed in paragraph (e).

(e) *Disclosures*. The purpose for this disclosure is so the Government may decide whether to issue a waiver. For any covered article, or any products or services produced or provided by a source, if the covered article or the source is subject to an applicable FASCSA order, and the Offeror is unable to represent compliance, then the Offeror shall provide the following information as part of the offer:

(1) Name of the product or service provided to the Government;

(2) Name of the covered article or source subject to a FASCSA order;

(3) If applicable, name of the vendor, including the Commercial and Government Entity code and unique entity identifier (if known), that supplied the covered article or the product or service to the Offeror;

(4) Brand;

(5) Model number (original equipment manufacturer number, manufacturer part number, or wholesaler number);

(6) Item description;

(7) Reason why the applicable covered article or the product or service is being provided or used;

(f) *Executive agency review of disclosures*. The contracting officer will review disclosures provided in paragraph (e) to determine if any waiver may be sought. A contracting officer may choose not to pursue a waiver for covered articles or sources otherwise subject to a FASCSA order and may instead make an award to an offeror that does not require a waiver.

(End of Provision)

## 3.4 52.209-7 INFORMATION REGARDING RESPONSIBILITY MATTERS (OCT 2018)

(a) *Definitions.* As used in this provision—

"Administrative proceeding" means a non-judicial process that is adjudicatory in nature in order to make a determination of fault or liability (e.g., Securities and Exchange Commission Administrative Proceedings, Civilian Board of Contract Appeals Proceedings, and Armed Services Board of Contract Appeals Proceedings). This includes administrative proceedings at the Federal and State level but only in connection with performance of a Federal contract or grant. It does not include agency actions such as contract audits, site visits, corrective plans, or inspection of deliverables.

"Federal contracts and grants with total value greater than $10,000,000" means—

(1) The total value of all current, active contracts and grants, including all priced options; and

(2) The total value of all current, active orders including all priced options under indefinite-delivery, indefinite-quantity, 8(a), or requirements contracts (including task and delivery and multiple-award Schedules).

"Principal" means an officer, director, owner, partner, or a person having primary management or supervisory responsibilities within a business entity (e.g., general manager; plant manager; head of a division or business segment; and similar positions).

(b) The offeror [ ] has [ ] does not have current active Federal contracts and grants with total value greater than $10,000,000.

(c) If the offeror checked "has" in paragraph (b) of this provision, the offeror represents, by submission of this offer, that the information it has entered in the Federal Awardee Performance and Integrity Information System (FAPIIS) is current, accurate, and complete as of the date of submission of this offer with regard to the following information:

(1) Whether the offeror, and/or any of its principals, has or has not, within the last five years, in connection with the award to or performance by the offeror of a Federal contract or grant, been the subject of a proceeding, at the Federal or State level that resulted in any of the following dispositions:

(i) In a criminal proceeding, a conviction.

(ii) In a civil proceeding, a finding of fault and liability that results in the payment of a monetary fine, penalty, reimbursement, restitution, or damages of $5,000 or more.

(iii) In an administrative proceeding, a finding of fault and liability that results in—

(A) The payment of a monetary fine or penalty of $5,000 or more; or

(B) The payment of a reimbursement, restitution, or damages in excess of $100,000.

(iv) In a criminal, civil, or administrative proceeding, a disposition of the matter by consent or compromise with an acknowledgment of fault by the Contractor if the proceeding could have led to any of the outcomes specified in paragraphs (c)(1)(i), (c)(1)(ii), or (c)(1)(iii) of this provision.

(2) If the offeror has been involved in the last five years in any of the occurrences listed in (c)(1) of this provision, whether the offeror has provided the requested information with regard to each occurrence.

(d) The offeror shall post the information in paragraphs (c)(1)(i) through (c)(1)(iv) of this provision in FAPIIS as required through maintaining an active registration in the System for Award Management, which can be accessed via *<https://www.sam.gov>* (see 52.204-7).

(End of Provision)

## 3.5 52.209-13 VIOLATION OF ARMS CONTROL TREATIES OR AGREEMENTS—CERTIFICATION (NOV 2021)

(a) This provision does not apply to acquisitions at or below the simplified acquisition threshold or to acquisitions of commercial products and commercial services as defined in Federal Acquisition Regulation 2.101.

(b) *Certification. [Offeror shall check either (1) or (2).]*

\_\_\_\_\_ (1) The Offeror certifies that—

(i) It does not engage and has not engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at <https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/>; and

(ii) No entity owned or controlled by the Offeror has engaged in any activity that contributed to or was a significant factor in the President’s or Secretary of State’s determination that a foreign country is in violation of its obligations undertaken in any arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. The determinations are described in the most recent unclassified annual report provided to Congress pursuant to section 403 of the Arms Control and Disarmament Act (22 U.S.C. 2593a). The report is available at <https://www.state.gov/bureaus-offices/under-secretary-for-arms-control-and-international-security-affairs/bureau-of-arms-control-verification-and-compliance/>;or

\_\_\_\_\_ (2) The Offeror is providing separate information with its offer in accordance with paragraph (d)(2) of this provision.

(c) Procedures for reviewing the annual unclassified report (see paragraph (b)(1) of this provision). For clarity, references to the report in this section refer to the entirety of the annual unclassified report, including any separate reports that are incorporated by reference into the annual unclassified report.

(1) Check the table of contents of the annual unclassified report and the country section headings of the reports incorporated by reference to identify the foreign countries listed there. Determine whether the Offeror or any person owned or controlled by the Offeror may have engaged in any activity related to one or more of such foreign countries.

(2) If there may have been such activity, review all findings in the report associated with those foreign countries to determine whether or not each such foreign country was determined to be in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or to be not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. For clarity, in the annual report an explicit certification of noncompliance is equivalent to a determination of violation. However, the following statements in the annual report are not equivalent to a determination of violation:

(i) An inability to certify compliance.

(ii) An inability to conclude compliance.

(iii) A statement about compliance concerns.

(3) If so, determine whether the Offeror or any person owned or controlled by the Offeror has engaged in any activity that contributed to or is a significant factor in the determination in the report that one or more of these foreign countries is in violation of its obligations undertaken in an arms control, nonproliferation, or disarmament agreement to which the United States is a party, or is not adhering to its arms control, nonproliferation, or disarmament commitments in which the United States is a participating state. Review the narrative for any such findings reflecting a determination of violation or non-adherence related to those foreign countries in the report, including the finding itself, and to the extent necessary, the conduct giving rise to the compliance or adherence concerns, the analysis of compliance or adherence concerns, and efforts to resolve compliance or adherence concerns.

(4) The Offeror may submit any questions with regard to this report by email to *NDAA1290Cert@state.gov*. To the extent feasible, the Department of State will respond to such email inquiries within 3 business days.

(d) Do not submit an offer unless—

(1) A certification is provided in paragraph (b)(1) of this provision and submitted with the offer; or

(2) In accordance with paragraph (b)(2) of this provision, the Offeror provides with its offer information that the President of the United States has—

(i) Waived application under U.S.C. 2593e(d) or (e); or

(ii) Determined under 22 U.S.C. 2593e(g)(2) that the entity has ceased all activities for which measures were imposed under 22 U.S.C.2593e(b).

(e) *Remedies*. The certification in paragraph (b)(1) of this provision is a material representation of fact upon which reliance was placed when making award. If it is later determined that the Offeror knowingly submitted a false certification, in addition to other remedies available to the Government, such as suspension or debarment, the Contracting Officer may terminate any contract resulting from the false certification.

(End of Provision)

## 3.6 52.204-19 INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS (DEC 2014)

The Contractor's representations and certifications, including those completed electronically via the System for Award Management (SAM), are incorporated by reference into the contract.

(End of Clause)

|  |  |  |
| --- | --- | --- |
| **FAR Number** | **Title** | **Date** |
| 52.229-11 | TAX ON CERTAIN FOREIGN PROCUREMENTS—NOTICE AND REPRESENTATION | JUN 2020 |

# GENERAL CONDITIONS

## 4.1 52.204-30 FEDERAL ACQUISITION SUPPLY CHAIN SECURITY ACT ORDERS—PROHIBITION (DEC 2023)

*(a) Definitions*. As used in this clause—

*Covered article*, as defined in 41 U.S.C. 4713(k), means—

(1) Information technology, as defined in 40 U.S.C. 11101, including cloud computing services of all types;

(2) Telecommunications equipment or telecommunications service, as those terms are defined in section 3 of the Communications Act of 1934 (47 U.S.C. 153);

(3) The processing of information on a Federal or non-Federal information system, subject to the requirements of the Controlled Unclassified Information program (see 32 CFR part 2002); or

(4) Hardware, systems, devices, software, or services that include embedded or incidental information technology.

*FASCSA order* means any of the following orders issued under the Federal Acquisition Supply Chain Security Act (FASCSA) requiring the removal of covered articles from executive agency information systems or the exclusion of one or more named sources or named covered articles from executive agency procurement actions, as described in 41 CFR 201–1.303(d) and (e):

(1) The Secretary of Homeland Security may issue FASCSA orders applicable to civilian agencies, to the extent not covered by paragraph (2) or (3) of this definition. This type of FASCSA order may be referred to as a Department of Homeland Security (DHS) FASCSA order.

(2) The Secretary of Defense may issue FASCSA orders applicable to the Department of Defense (DoD) and national security systems other than sensitive compartmented information systems. This type of FASCSA order may be referred to as a DoD FASCSA order.

(3) The Director of National Intelligence (DNI) may issue FASCSA orders applicable to the intelligence community and sensitive compartmented information systems, to the extent not covered by paragraph (2) of this definition. This type of FASCSA order may be referred to as a DNI FASCSA order.

*Intelligence community*, as defined by 50 U.S.C. 3003(4), means the following—

(1) The Office of the Director of National Intelligence;

(2) The Central Intelligence Agency;

(3) The National Security Agency;

(4) The Defense Intelligence Agency;

(5) The National Geospatial-Intelligence Agency;

(6) The National Reconnaissance Office;

(7) Other offices within the Department of Defense for the collection of specialized national intelligence through reconnaissance programs;

(8) The intelligence elements of the Army, the Navy, the Air Force, the Marine Corps, the Coast Guard, the Federal Bureau of Investigation, the Drug Enforcement Administration, and the Department of Energy;

(9) The Bureau of Intelligence and Research of the Department of State;

(10) The Office of Intelligence and Analysis of the Department of the Treasury;

(11) The Office of Intelligence and Analysis of the Department of Homeland Security; or

(12) Such other elements of any department or agency as may be designated by the President, or designated jointly by the Director of National Intelligence and the head of the department or agency concerned, as an element of the intelligence community.

*National security system*, as defined in 44 U.S.C. 3552, means any information system (including any telecommunications system) used or operated by an agency or by a contractor of an agency, or other organization on behalf of an agency—

(1) The function, operation, or use of which involves intelligence activities; involves cryptologic activities related to national security; involves command and control of military forces; involves equipment that is an integral part of a weapon or weapons system; or is critical to the direct fulfillment of military or intelligence missions, but does not include a system that is to be used for routine administrative and business applications (including payroll, finance, logistics, and personnel management applications); or

(2) Is protected at all times by procedures established for information that have been specifically authorized under criteria established by an Executive order or an Act of Congress to be kept classified in the interest of national defense or foreign policy.

*Reasonable inquiry* means an inquiry designed to uncover any information in the entity’s possession about the identity of any covered articles, or any products or services produced or provided by a source. This applies when the covered article or the source is subject to an applicable FASCSA order. A reasonable inquiry excludes the need to include an internal or third-party audit.

*Sensitive compartmented information* means classified information concerning or derived from intelligence sources, methods, or analytical processes, which is required to be handled within formal access control systems established by the Director of National Intelligence.

*Sensitive compartmented information system* means a national security system authorized to process or store sensitive compartmented information.

*Source* means a non-Federal supplier, or potential supplier, of products or services, at any tier.

(b) *Prohibition*. (1) Unless an applicable waiver has been issued by the issuing official, Contractors shall not provide or use as part of the performance of the contract any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA orders as follows:

(i) For solicitations and contracts awarded by a Department of Defense contracting office, DoD FASCSA orders apply.

(ii) For all other solicitations and contracts DHS FASCSA orders apply.

(2) The Contractor shall search for the phrase ‘‘FASCSA order’’ in the System for Award Management (SAM) at *<https://www.sam.gov>* to locate applicable FASCSA orders identified in paragraph (b)(1).

(3) The Government may identify in the solicitation additional FASCSA orders that are not in SAM, which are effective and apply to the solicitation and resultant contract.

(4) A FASCSA order issued after the date of solicitation applies to this contract only if added by an amendment to the solicitation or modification to the contract (see FAR 4.2304(c)). However, see paragraph (c) of this clause.

(5)(i) If the contractor wishes to ask for a waiver of the requirements of a new FASCSA order being applied through modification, then the Contractor shall disclose the following:

(A) Name of the product or service provided to the Government;

(B) Name of the covered article or source subject to a FASCSA order;

(C) If applicable, name of the vendor, including the Commercial and Government Entity code and unique entity identifier (if known), that supplied or supplies the covered article or the product or service to the Offeror;

(D) Brand;

(E) Model number (original equipment manufacturer number, manufacturer part number, or wholesaler number);

(F) Item description;

(G) Reason why the applicable covered article or the product or service is being provided or used;

(ii) *Executive agency review of disclosures*. The contracting officer will review disclosures provided in paragraph (b)(5)(i) to determine if any waiver is warranted. A contracting officer may choose not to pursue a waiver for covered articles or sources otherwise covered by a FASCSA order and to instead pursue other appropriate action.

(c) *Notice and reporting requirement*. (1) During contract performance, the Contractor shall review *SAM.gov* at least once every three months, or as advised by the Contracting Officer, to check for covered articles subject to FASCSA order(s), or for products or services produced by a source subject to FASCSA order(s) not currently identified under paragraph (b) of this clause.

(2) If the Contractor identifies a new FASCSA order(s) that could impact their supply chain, then the Contractor shall conduct a reasonable inquiry to identify whether a covered article or product or service produced or provided by a source subject to the FASCSA order(s) was provided to the Government or used during contract performance.

(3)(i) The Contractor shall submit a report to the contracting office as identified in paragraph (c)(3)(ii) of this clause, if the Contractor identifies, including through any notification by a subcontractor at any tier, that a covered article or product or service produced or provided by a source was provided to the Government or used during contract performance and is subject to a FASCSA order(s) identified in paragraph (b) of this clause, or a new FASCSA order identified in paragraph (c)(2) of this clause. For indefinite delivery contracts, the Contractor shall report to both the contracting office for the indefinite delivery contract and the contracting office for any affected order.

(ii) If a report is required to be submitted to a contracting office under (c)(3)(i) of this clause, the Contractor shall submit the report as follows:

(A) If a Department of Defense contracting office, the Contractor shall report to the website at *<https://dibnet.dod.mil>*.

(B) For all other contracting offices, the Contractor shall report to the Contracting Officer.

(4) The Contractor shall report the following information for each covered article or each product or service produced or provided by a source, where the covered article or source is subject to a FASCSA order, pursuant to paragraph (c)(3)(i) of this clause:

(i) Within 3 business days from the date of such identification or notification:

(A) Contract number;

(B) Order number(s), if applicable;

(C) Name of the product or service provided to the Government or used during performance of the contract;

(D) Name of the covered article or source subject to a FASCSA order;

(E) If applicable, name of the vendor, including the Commercial and Government Entity code and unique entity identifier (if known), that supplied the covered article or the product or service to the Contractor;

(F) Brand;

(G) Model number (original equipment manufacturer number, manufacturer part number, or wholesaler number);

(H) Item description; and

(I) Any readily available information about mitigation actions undertaken or recommended.

(ii) Within 10 business days of submitting the information in paragraph (c)(4)(i) of this clause:

(A) Any further available information about mitigation actions undertaken or recommended.

(B) In addition, the Contractor shall describe the efforts it undertook to prevent submission or use of the covered article or the product or service produced or provided by a source subject to an applicable FASCSA order, and any additional efforts that will be incorporated to prevent future submission or use of the covered article or the product or service produced or provided by a source that is subject to an applicable FASCSA order.

(d) *Removal*. For Federal Supply Schedules, Governmentwide acquisition contracts, multi-agency contracts or any other procurement instrument intended for use by multiple agencies, upon notification from the Contracting Officer, during the performance of the contract, the Contractor shall promptly make any necessary changes or modifications to remove any product or service produced or provided by a source that is subject to an applicable FASCSA order.

(e) *Subcontracts*. (1) The Contractor shall insert the substance of this clause, including this paragraph (e) and excluding paragraph (c)(1) of this clause, in all subcontracts and other contractual instruments, including subcontracts for the acquisition of commercial products and commercial services.

(2) The Government may identify in the solicitation additional FASCSA orders that are not in SAM, which are effective and apply to the contract and any subcontracts and other contractual instruments under the contract. The Contractor or higher-tier subcontractor shall notify their subcontractors, and suppliers under other contractual instruments, that the FASCSA orders in the solicitation that are not in SAM apply to the contract and all subcontracts.

(End of Clause)

## 4.2 52.211-10 COMMENCEMENT, PROSECUTION, AND COMPLETION OF WORK (APR 1984) ALTERNATE I (APR 1984)

The Contractor shall be required to (a) commence work under this contract within 10 calendar days after the date the Contractor receives the notice to proceed, (b) prosecute the work diligently, and (c) complete the entire work ready for use not later than 280 days after receipt of notice to proceed. The time stated for completion shall include final cleanup of the premises.

The completion date is based on the assumption that the successful offeror will receive the notice to proceed by 10 days after award. The completion date will be extended by the number of calendar days after the above date that the Contractor receives the notice to proceed, except to the extent that the delay in issuance of the notice to proceed results from the failure of the Contractor to execute the contract and give the required performance and payment bonds within the time specified in the offer.

(End of Clause)

## 4.3 52.219-28 POST-AWARD SMALL BUSINESS PROGRAM REREPRESENTATION (FEB 2024)

(a) *Definitions.* As used in this clause—

*Long-term contract* means a contract of more than five years in duration, including options. However, the term does not include contracts that exceed five years in duration because the period of performance has been extended for a cumulative period not to exceed six months under the clause at 52.217-8, Option to Extend Services, or other appropriate authority.

*Small business concern*—

(1) Means a concern, including its affiliates, that is independently owned and operated, not dominant in its field of operation, and qualified as a small business under the criteria in 13 CFR part 121 and the size standard in paragraph (d) of this clause.

(2) *Affiliates*, as used in this definition, means business concerns, one of whom directly or indirectly controls or has the power to control the others, or a third party or parties control or have the power to control the others. In determining whether affiliation exists, consideration is given to all appropriate factors including common ownership, common management, and contractual relationships. SBA determines affiliation based on the factors set forth at 13 CFR 121.103.

(b) If the Contractor represented that it was any of the small business concerns identified in 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, upon occurrence of any of the following:

(1) Within 30 days after execution of a novation agreement or within 30 days after modification of the contract to include this clause, if the novation agreement was executed prior to inclusion of this clause in the contract.

(2) Within 30 days after a merger or acquisition that does not require a novation or within 30 days after modification of the contract to include this clause, if the merger or acquisition occurred prior to inclusion of this clause in the contract.

(3) For long-term contracts—

(i) Within 60 to 120 days prior to the end of the fifth year of the contract; and

(ii) Within 60 to 120 days prior to the date specified in the contract for exercising any option thereafter.

(c) If the Contractor represented that it was any of the small business concerns identified in 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, when the Contracting Officer explicitly requires it for an order issued under a multiple-award contract.

(d) The Contractor shall rerepresent its size status in accordance with the size standard in effect at the time of this rerepresentation that corresponds to the North American Industry Classification System (NAICS) code(s) assigned to this contract. The small business size standard corresponding to this NAICS code(s) can be found at <https://www.sba.gov/document/support--table-size-standards>.

(e) The small business size standard for a Contractor providing an end item that it does not manufacture, process, or produce itself, for a contract other than a construction or service contract, is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—

(1) Was set aside for small business and has a value above the simplified acquisition threshold;

(2) Used the HUBZone price evaluation preference regardless of dollar value, unless the Contractor waived the price evaluation preference; or

(3) Was an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.

(f) Except as provided in paragraph (h) of this clause, the Contractor shall make the representation(s) required by paragraph (b) and (c) of this clause by validating or updating all its representations in the Representations and Certifications section of the System for Award Management (SAM) and its other data in SAM, as necessary, to ensure that they reflect the Contractor's current status. The Contractor shall notify the contracting office in writing within the timeframes specified in paragraph (b) of this clause, or with its offer for an order (see paragraph (c) of this clause), that the data have been validated or updated, and provide the date of the validation or update.

(g) If the Contractor represented that it was other than a small business concern prior to award of this contract, the Contractor may, but is not required to, take the actions required by paragraphs (f) or (h) of this clause.

(h) If the Contractor does not have representations and certifications in SAM, or does not have a representation in SAM for the NAICS code applicable to this contract, the Contractor is required to complete the following rerepresentation and submit it to the contracting office, along with the contract number and the date on which the rerepresentation was completed:

(1) The Contractor represents that it [ ] is, [ ] is not a small business concern under NAICS Code 236220 assigned to contract number .

(2) [*Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.*] The Contractor represents that it [ ] is, [ ] is not, a small disadvantaged business concern as defined in 13 CFR 124.1001.

(3) [*Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.*] The Contractor represents that it [ ] is, [ ] is not a women-owned small business concern.

(4) Women-owned small business (WOSB) concern eligible under the WOSB Program. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [*The Contractor shall enter the name and unique entity identifier of each party to the joint venture:* \_\_\_\_\_.]

(5) Economically disadvantaged women-owned small business (EDWOSB) joint venture. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [*The Contractor shall enter the name and unique entity identifier of each party to the joint venture*: \_\_\_\_\_.]

(6) [*Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause*.] The Contractor represents that it [ ] is, [ ] is not a veteran-owned small business concern.

(7) [*Complete only if the Contractor represented itself as a veteran-owned small business concern in paragraph (h)(6) of this clause*.] The Contractor represents that it [ ] is, [ ] is not a service-disabled veteran-owned small business concern.

(8) *Service-disabled veteran-owned small business (SDVOSB) joint venture eligible under the SDVOSB Program*. The Contractor represents that it [ ] is, [ ] is not an SDVOSB joint venture eligible under the SDVOSB Program that complies with the requirements of 13 CFR 128.402. [*The Contractor shall enter the name and unique entity identifier of each party to the joint venture*: \_\_.]

(9) [*Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.*] The Contractor represents that—

(i) It [ ] is, [ ] is not a HUBZone small business concern listed, on the date of this representation, on the List of Qualified HUBZone Small Business Concerns maintained by the Small Business Administration, and no material changes in ownership and control, principal office, or HUBZone employee percentage have occurred since it was certified in accordance with 13 CFR part 126; and

(ii) It [ ] is, [ ] is not a HUBZone joint venture that complies with the requirements of 13 CFR part 126, and the representation in paragraph (h)(8)(i) of this clause is accurate for each HUBZone small business concern participating in the HUBZone joint venture. [*The Contractor shall enter the names of each of the HUBZone small business concerns participating in the HUBZone joint venture:* \_\_\_\_\_.] Each HUBZone small business concern participating in the HUBZone joint venture shall submit a separate signed copy of the HUBZone representation.

*[Contractor to sign and date and insert authorized signer's name and title.]*

(End of Clause)

## 4.4 52.222-42 STATEMENT OF EQUIVALENT RATES FOR FEDERAL HIRES (MAY 2014)

In compliance with the Service Contract Labor Standards statute and the regulations of the Secretary of Labor (29 CFR part 4), this clause identifies the classes of service employees expected to be employed under the contract and states the wages and fringe benefits payable to each if they were employed by the contracting agency subject to the provisions of 5 U.S.C. 5341 or 5332.

This Statement is for Information Only:

It is not a Wage Determination

|  |  |
| --- | --- |
| **Employee Class** | **Monetary Wage—Fringe Benefits** |
|  |  |
|  |  |
|  |  |
|  |  |

(End of Clause)

## 4.5 52.223-20 AEROSOLS (MAY 2024)

(a) *Definitions*. As used in this clause—

*Global warming potential* means how much a given mass of a chemical contributes to global warming over a given time period compared to the same mass of carbon dioxide. Carbon dioxide's global warming potential is defined as 1.0.

*High global warming potential hydrofluorocarbons* means any hydrofluorocarbons in a particular end use for which EPA's Significant New Alternatives Policy (SNAP) program has identified other acceptable alternatives that have lower global warming potential. The SNAP list of alternatives is found at 40 CFR part 82, subpart G, with supplemental tables of alternatives available at (*<https://www.epa.gov/snap/>*).

*Hydrofluorocarbons* means compounds that contain only hydrogen, fluorine, and carbon.

(b) Unless otherwise specified in the contract, the Contractor shall reduce its use, release, or emissions of high global warming potential hydrofluorocarbons, when feasible, from aerosol propellants or solvents under this contract. When determining feasibility of using a particular alternative, the Contractor shall consider environmental, technical, and economic factors such as—

(1) In-use emission rates, energy efficiency;

(2) Safety, such as flammability or toxicity;

(3) Ability to meet technical performance requirements; and

(4) Commercial availability at a reasonable cost.

(c) The Contractor shall refer to EPA's SNAP program to identify alternatives. The SNAP list of alternatives is found at 40 CFR part 82, subpart G, with supplemental tables available at *<https://www.epa.gov/snap/>*.

(End of Clause)

## 4.6 52.223-21 FOAMS (MAY 2024)

(a) *Definitions*. As used in this clause—

*Global warming potential* means how much a given mass of a chemical contributes to global warming over a given time period compared to the same mass of carbon dioxide. Carbon dioxide's global warming potential is defined as 1.0.

*High global warming potential hydrofluorocarbons* means any hydrofluorocarbons in a particular end use for which EPA's Significant New Alternatives Policy (SNAP) program has identified other acceptable alternatives that have lower global warming potential. The SNAP list of alternatives is found at 40 CFR part 82, subpart G, with supplemental tables of alternatives available at *<https://www.epa.gov/snap/>*.

*Hydrofluorocarbons* means compounds that contain only hydrogen, fluorine, and carbon.

(b) Unless otherwise specified in the contract, the Contractor shall reduce its use, release, and emissions of high global warming potential hydrofluorocarbons and refrigerant blends containing hydrofluorocarbons, when feasible, from foam blowing agents, under this contract. When determining feasibility of using a particular alternative, the Contractor shall consider environmental, technical, and economic factors such as—

(1) In-use emission rates, energy efficiency, and safety;

(2) Ability to meet performance requirements; and

(3) Commercial availability at a reasonable cost.

(c) The Contractor shall refer to EPA's SNAP program to identify alternatives. The SNAP list of alternatives is found at 40 CFR part 82, subpart G, with supplemental tables available at *<https://www.epa.gov/snap/>.*

(End of Clause)

## 4.7 52.225-9 BUY AMERICAN—CONSTRUCTION MATERIALS (OCT 2022)

(a) *Definitions.* As used in this clause—

*Commercially available off-the-shelf (COTS) item*—

(1) Means any item of supply (including construction material) that is—

(i) A commercial product (as defined in paragraph (1) of the definition of ‘‘commercial product’’ at Federal Acquisition Regulation (FAR) 2.101;

(ii) Sold in substantial quantities in the commercial marketplace; and

(iii) Offered to the Government, under a contract or subcontract at any tier, without modification, in the same form in which it is sold in the commercial marketplace; and

(2) Does not include bulk cargo, as defined in 46 U.S.C. 40102(4), such as agricultural products and petroleum products.

*Component* means any article, material, or supply incorporated directly into construction material.

*Construction material* means an article, material, or supply brought to the construction site by the Contractor or a subcontractor for incorporation into the building or work. The term also includes an item brought to the site preassembled from articles, materials, or supplies. However, emergency life safety systems, such as emergency lighting, fire alarm, and audio evacuation systems, that are discrete systems incorporated into a public building or work and that are produced as complete systems, are evaluated as a single and distinct construction material regardless of when or how the individual parts or components of those systems are delivered to the construction site. Materials purchased directly by the Government are supplies, not construction material.

*Cost of components* means—

(1) For components purchased by the Contractor, the acquisition cost, including transportation costs to the place of incorporation into the end product (whether or not such costs are paid to a domestic firm), and any applicable duty (whether or not a duty-free entry certificate is issued); or

(2) For components manufactured by the Contractor, all costs associated with the manufacture of the component, including transportation costs as described in paragraph (1) of this definition, plus allocable overhead costs, but excluding profit. Cost of components does not include any costs associated with the manufacture of the construction material.

*Critical component* means a component that is mined, produced, or manufactured in the United States and deemed critical to the U.S. supply chain. The list of critical components is at FAR 25.105.

*Critical item* means a domestic construction material or domestic end product that is deemed critical to U.S. supply chain resiliency. The list of critical items is at FAR 25.105.

*Domestic construction material* means—

(1) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both—

(i) An unmanufactured construction material mined or produced in the United States; or

(ii) A construction material manufactured in the United States, if—

(A) The cost of its components mined, produced, or manufactured in the United States exceeds 60 percent of the cost of all its components, except that the percentage will be 65 percent for items delivered in calendar years 2024 through 2028 and 75 percent for items delivered starting in calendar year 2029. Components of foreign origin of the same class or kind for which nonavailability determinations have been made are treated as domestic. Components of unknown origin are treated as foreign; or

(B) The construction material is a COTS item; or

(2) For construction material that consists wholly or predominantly of iron or steel or a combination of both, a construction material manufactured in the United States if the cost of foreign iron and steel constitutes less than 5 percent of the cost of all components used in such construction material. The cost of foreign iron and steel includes but is not limited to the cost of foreign iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the construction material and a good faith estimate of the cost of all foreign iron or steel components excluding COTS fasteners. Iron or steel components of unknown origin are treated as foreign. If the construction material contains multiple components, the cost of all the materials used in such construction material is calculated in accordance with the definition of ‘‘cost of components’’.

*Fastener* means a hardware device that mechanically joins or affixes two or more objects together. Examples of fasteners are nuts, bolts, pins, rivets, nails, clips, and screws.

*Foreign construction material* means a construction material other than a domestic construction material.

*Foreign iron and steel* means iron or steel products not produced in the United States. Produced in the United States means that all manufacturing processes of the iron or steel must take place in the United States, from the initial melting stage through the application of coatings, except metallurgical processes involving refinement of steel additives. The origin of the elements of the iron or steel is not relevant to the determination of whether it is domestic or foreign.

*Predominantly of iron or steel or a combination of both* means that the cost of the iron and steel content exceeds 50 percent of the total cost of all its components. The cost of iron and steel is the cost of the iron or steel mill products (such as bar, billet, slab, wire, plate, or sheet), castings, or forgings utilized in the manufacture of the product and a good faith estimate of the cost of iron or steel components excluding COTS fasteners.

*Steel* means an alloy that includes at least 50 percent iron, between 0.02 and 2 percent carbon, and may include other elements.

*United States* means the 50 States, the District of Columbia, and outlying areas.

(b) Domestic preference.

(1) This clause implements 41 U.S.C. chapter 83, Buy American, by providing a preference for domestic construction material. In accordance with 41 U.S.C. 1907, the domestic content test of the Buy American statute is waived for construction material that is a COTS item, except that for construction material that consists wholly or predominantly of iron or steel or a combination of both, the domestic content test is applied only to the iron and steel content of the construction materials, excluding COTS fasteners. (See FAR 12.505(a)(2)). The Contractor shall use only domestic construction material in performing this contract, except as provided in paragraphs (b)(2) and (b)(3) of this clause.

(2) This requirement does not apply to information technology that is a commercial product or to the construction materials or components listed by the Government as follows:

None

*[Contracting Officer to list applicable excepted materials or indicate ‘‘none’’]*

(3) The Contracting Officer may add other foreign construction material to the list in paragraph (b)(2) of this clause if the Government determines that—

(i) The cost of domestic construction material would be unreasonable.

(A) *For domestic construction material that is not a critical item or does not contain critical components.*

(*1*) The cost of a particular domestic construction material subject to the requirements of the Buy American statute is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent;

(*2*) For construction material that is not a COTS item and does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that is manufactured in the United States and does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest offer of foreign construction material that exceeds 55 percent domestic content as a domestic offer and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(A)(*1*) of this clause.

(*3*) The procedures in paragraph (b)(3)(i)(A)(*2*) of this clause will no longer apply as of January 1, 2030.

(B) *For domestic construction material that is a critical item or contains critical components.*

(*1*) The cost of a particular domestic construction material that is a critical item or contains critical components, subject to the requirements of the Buy American statute, is unreasonable when the cost of such material exceeds the cost of foreign material by more than 20 percent plus the additional preference factor identified for the critical item or construction material containing critical components listed at FAR 25.105.

(*2*) For construction material that does not consist wholly or predominantly of iron or steel or a combination of both, if the cost of a particular domestic construction material is determined to be unreasonable or there is no domestic offer received, and the low offer is for foreign construction material that does not exceed 55 percent domestic content, the Contracting Officer will treat the lowest foreign offer of construction material that is manufactured in the United States and exceeds 55 percent domestic content as a domestic offer, and determine whether the cost of that offer is unreasonable by applying the evaluation factor listed in paragraph (b)(3)(i)(B)(*1*) of this clause.

(*3*) The procedures in paragraph (b)(3)(i)(B)(*2*) of this clause will no longer apply as of January 1, 2030.

(ii) The application of the restriction of the Buy American statute to a particular construction material would be impracticable or inconsistent with the public interest; or

(iii) The construction material is not mined, produced, or manufactured in the United States in sufficient and reasonably available commercial quantities of a satisfactory quality.

(c) Request for determination of inapplicability of the Buy American statute.

(1)(i) Any Contractor request to use foreign construction material in accordance with paragraph (b)(3) of this clause shall include adequate information for Government evaluation of the request, including—

(A) A description of the foreign and domestic construction materials;

(B) Unit of measure;

(C) Quantity;

(D) Price;

(E) Time of delivery or availability;

(F) Location of the construction project;

(G) Name and address of the proposed supplier; and

(H) A detailed justification of the reason for use of foreign construction materials cited in accordance with paragraph (b)(3) of this clause.

(ii) A request based on unreasonable cost shall include a reasonable survey of the market and a completed price comparison table in the format in paragraph (d) of this clause.

(iii) The price of construction material shall include all delivery costs to the construction site and any applicable duty (whether or not a duty-free certificate may be issued).

(iv) Any Contractor request for a determination submitted after contract award shall explain why the Contractor could not reasonably foresee the need for such determination and could not have requested the determination before contract award. If the Contractor does not submit a satisfactory explanation, the Contracting Officer need not make a determination.

(2) If the Government determines after contract award that an exception to the Buy American statute applies and the Contracting Officer and the Contractor negotiate adequate consideration, the Contracting Officer will modify the contract to allow use of the foreign construction material. However, when the basis for the exception is the unreasonable price of a domestic construction material, adequate consideration is not less than the differential established in paragraph (b)(3)(i) of this clause.

(3) Unless the Government determines that an exception to the Buy American statute applies, use of foreign construction material is noncompliant with the Buy American statute.

(d) *Data*. To permit evaluation of requests under paragraph (c) of this clause based on unreasonable cost, the Contractor shall include the following information and any applicable supporting data based on the survey of suppliers:

FOREIGN AND DOMESTIC CONSTRUCTION MATERIALS PRICE COMPARISON

|  |  |  |  |
| --- | --- | --- | --- |
| **Construction Material Description** | **Unit of Measure** | **Quantity** | **Price (Dollars)\*** |
| Item 1: | | | |
| Foreign Construction Material. |  |  |  |
| Domestic Construction Material. |  |  |  |
| Item 2: | | | |
| Foreign Construction Material. |  |  |  |
| Domestic Construction Material. |  |  |  |

[\*Include all delivery costs to the construction site and any applicable duty (whether or not a duty-free entry certificate is issued).]

[List name, address, telephone number, and contact for suppliers surveyed. Attach copy of response; if oral, attach summary.]

[Include other applicable supporting information.]

(End of Clause)

## 4.8 SUPPLEMENTAL INSURANCE REQUIREMENTS

In accordance with FAR 28.307-2 and FAR 52.228-5, the following minimum coverage shall apply to this contract:

(a) Workers' compensation and employers liability: Contractors are required to comply with applicable Federal and State workers' compensation and occupational disease statutes. If occupational diseases are not compensable under those statutes, they shall be covered under the employer's liability section of the insurance policy, except when contract operations are so commingled with a Contractor's commercial operations that it would not be practical to require this coverage. Employer's liability coverage of at least $100,000 is required, except in States with exclusive or monopolistic funds that do not permit workers' compensation to be written by private carriers.

(b) General Liability: $500,000.00 per occurrences.

(c) Automobile liability: $200,000.00 per person; $500,000.00 per occurrence and $20,000.00 property damage.

(d) The successful bidder must present to the Contracting Officer, prior to award, evidence of general liability insurance without any exclusionary clauses for asbestos that would void the general liability coverage.

(End of Clause)

## 4.9 52.252-2 CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):

https://www.acquisition.gov/browse/index/far

https://www.va.gov/oal/library/vaar/

(End of Clause)

|  |  |  |
| --- | --- | --- |
| **FAR Number** | **Title** | **Date** |
| 52.202-1 | DEFINITIONS | JUN 2020 |
| 52.203-3 | GRATUITIES | APR 1984 |
| 52.203-5 | COVENANT AGAINST CONTINGENT FEES | MAY 2014 |
| 52.203-6 | RESTRICTIONS ON SUBCONTRACTOR SALES TO THE GOVERNMENT | JUN 2020 |
| 52.203-7 | ANTI-KICKBACK PROCEDURES | JUN 2020 |
| 52.203-8 | CANCELLATION, RESCISSION, AND RECOVERY OF FUNDS FOR ILLEGAL OR IMPROPER ACTIVITY | MAY 2014 |
| 52.203-10 | PRICE OR FEE ADJUSTMENT FOR ILLEGAL OR IMPROPER ACTIVITY | MAY 2014 |
| 52.203-12 | LIMITATION ON PAYMENTS TO INFLUENCE CERTAIN FEDERAL TRANSACTIONS | JUN 2020 |
| 52.203-17 | CONTRACTOR EMPLOYEE WHISTLEBLOWER RIGHTS | NOV 2023 |
| 52.203-19 | PROHIBITION ON REQUIRING CERTAIN INTERNAL CONFIDENTIALITY AGREEMENTS OR STATEMENTS | JAN 2017 |
| 52.204-9 | PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL | JAN 2011 |
| 52.204-10 | REPORTING EXECUTIVE COMPENSATION AND FIRST-TIER SUBCONTRACT AWARDS | JUN 2020 |
| 52.204-13 | SYSTEM FOR AWARD MANAGEMENT MAINTENANCE | OCT 2018 |
| 52.204-14 | SERVICE CONTRACT REPORTING REQUIREMENTS | OCT 2016 |
| 52.204-18 | COMMERCIAL AND GOVERNMENT ENTITY CODE MAINTENANCE | AUG 2020 |
| 52.204-23 | PROHIBITION ON CONTRACTING FOR HARDWARE, SOFTWARE, AND SERVICES DEVELOPED OR PROVIDED BY KASPERSKY LAB COVERED ENTITIES | DEC 2023 |
| 52.204-25 | PROHIBITION ON CONTRACTING FOR CERTAIN TELECOMMUNICATIONS AND VIDEO SURVEILLANCE SERVICES OR EQUIPMENT | NOV 2021 |
| 52.204-27 | PROHIBITION ON A BYTEDANCE COVERED APPLICATION | JUN 2023 |
| 52.209-6 | PROTECTING THE GOVERNMENT'S INTEREST WHEN SUBCONTRACTING WITH CONTRACTORS DEBARRED, SUSPENDED, OR PROPOSED FOR DEBARMENT | NOV 2021 |
| 52.209-9 | UPDATES OF PUBLICLY AVAILABLE INFORMATION REGARDING RESPONSIBILITY MATTERS | OCT 2018 |
| 52.209-10 | PROHIBITION ON CONTRACTING WITH INVERTED DOMESTIC CORPORATIONS | NOV 2015 |
| 52.211-12 | LIQUIDATED DAMAGES—CONSTRUCTION (INCLUDES TABLE FOR SEPARATE PARTS OR STAGES) | SEP 2000 |
| 52.211-13 | TIME EXTENSIONS | SEP 2000 |
| 52.215-2 | AUDIT AND RECORDS—NEGOTIATION | JUN 2020 |
| 52.219-8 | UTILIZATION OF SMALL BUSINESS CONCERNS | FEB 2024 |
| 52.219-27 | NOTICE OF SET-ASIDE FOR, OR SOLE-SOURCE AWARD TO, SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESS (SDVOSB) CONCERNS ELIGIBLE UNDER THE SDVOSB PROGRAM | FEB 2024 |
| 52.222-3 | CONVICT LABOR | JUN 2003 |
| 52.222-4 | CONTRACT WORK HOURS AND SAFETY STANDARDS—OVERTIME COMPENSATION | MAY 2018 |
| 52.222-6 | CONSTRUCTION WAGE RATE REQUIREMENTS | AUG 2018 |
| 52.222-7 | WITHHOLDING OF FUNDS | MAY 2014 |
| 52.222-8 | PAYROLLS AND BASIC RECORDS | JUL 2021 |
| 52.222-9 | APPRENTICES AND TRAINEES | JUL 2005 |
| 52.222-10 | COMPLIANCE WITH COPELAND ACT REQUIREMENTS | FEB 1988 |
| 52.222-11 | SUBCONTRACTS (LABOR STANDARDS) | MAY 2014 |
| 52.222-12 | CONTRACT TERMINATION—DEBARMENT | MAY 2014 |
| 52.222-13 | COMPLIANCE WITH CONSTRUCTION WAGE RATE REQUIREMENTS AND RELATED REGULATIONS | MAY 2014 |
| 52.222-14 | DISPUTES CONCERNING LABOR STANDARDS | FEB 1988 |
| 52.222-15 | CERTIFICATION OF ELIGIBILITY | MAY 2014 |
| 52.222-21 | PROHIBITION OF SEGREGATED FACILITIES | APR 2015 |
| 52.222-26 | EQUAL OPPORTUNITY | SEP 2016 |
| 52.222-27 | AFFIRMATIVE ACTION COMPLIANCE REQUIREMENTS FOR CONSTRUCTION | APR 2015 |
| 52.222-35 | EQUAL OPPORTUNITY FOR VETERANS | JUN 2020 |
| 52.222-36 | EQUAL OPPORTUNITY FOR WORKERS WITH DISABILITIES | JUN 2020 |
| 52.222-37 | EMPLOYMENT REPORTS ON VETERANS | JUN 2020 |
| 52.222-40 | NOTIFICATION OF EMPLOYEE RIGHTS UNDER THE NATIONAL LABOR RELATIONS ACT | DEC 2010 |
| 52.222-41 | SERVICE CONTRACT LABOR STANDARDS | AUG 2018 |
| 52.222-44 | FAIR LABOR STANDARDS ACT AND SERVICE CONTRACT LABOR STANDARDS—PRICE ADJUSTMENT | MAY 2014 |
| 52.222-50 | COMBATING TRAFFICKING IN PERSONS | NOV 2021 |
| 52.222-54 | EMPLOYMENT ELIGIBILITY VERIFICATION | MAY 2022 |
| 52.222-55 | MINIMUM WAGES FOR CONTRACTOR WORKERS UNDER EXECUTIVE ORDER 14026 | JAN 2022 |
| 52.222-62 | PAID SICK LEAVE UNDER EXECUTIVE ORDER 13706 | JAN 2022 |
| 52.223-2 | REPORTING OF BIOBASED PRODUCTS UNDER SERVICE AND CONSTRUCTION CONTRACTS | MAY 2024 |
| 52.223-5 | POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION | MAY 2024 |
| 52.223-23 | SUSTAINABLE PRODUCTS AND SERVICES | MAY 2024 |
| 52.225-13 | RESTRICTIONS ON CERTAIN FOREIGN PURCHASES | FEB 2021 |
| 52.226-7 | DRUG-FREE WORKPLACE | MAY 2024 |
| 52.226-8 | ENCOURAGING CONTRACTOR POLICIES TO BAN TEXT MESSAGING WHILE DRIVING | MAY 2024 |
| 52.227-1 | AUTHORIZATION AND CONSENT | JUN 2020 |
| 52.227-2 | NOTICE AND ASSISTANCE REGARDING PATENT AND COPYRIGHT INFRINGEMENT | JUN 2020 |
| 52.227-4 | PATENT INDEMNITY—CONSTRUCTION CONTRACTS ALTERNATE I (DEC 2007) | DEC 2007 |
| 52.228-2 | ADDITIONAL BOND SECURITY | OCT 1997 |
| 52.228-5 | INSURANCE—WORK ON A GOVERNMENT INSTALLATION | JAN 1997 |
| 52.228-11 | INDIVIDUAL SURETY—PLEDGE OF ASSETS | FEB 2021 |
| 52.228-12 | PROSPECTIVE SUBCONTRACTOR REQUESTS FOR BONDS | DEC 2022 |
| 52.228-14 | IRREVOCABLE LETTER OF CREDIT | NOV 2014 |
| 52.228-15 | PERFORMANCE AND PAYMENT BONDS—CONSTRUCTION | JUN 2020 |
| 52.229-3 | FEDERAL, STATE, AND LOCAL TAXES | FEB 2013 |
| 52.229-12 | TAX ON CERTAIN FOREIGN PROCUREMENTS | FEB 2021 |
| 52.232-5 | PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS | MAY 2014 |
| 52.232-17 | INTEREST | MAY 2014 |
| 52.232-23 | ASSIGNMENT OF CLAIMS | MAY 2014 |
| 52.232-27 | PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS | JAN 2017 |
| 52.232-33 | PAYMENT BY ELECTRONIC FUNDS TRANSFER—SYSTEM FOR AWARD MANAGEMENT | OCT 2018 |
| 52.232-39 | UNENFORCEABILITY OF UNAUTHORIZED OBLIGATIONS | JUN 2013 |
| 52.232-40 | PROVIDING ACCELERATED PAYMENTS TO SMALL BUSINESS SUBCONTRACTORS | MAR 2023 |
| 52.233-1 | DISPUTES | MAY 2014 |
| 52.233-3 | PROTEST AFTER AWARD | AUG 1996 |
| 52.233-4 | APPLICABLE LAW FOR BREACH OF CONTRACT CLAIM | OCT 2004 |
| 52.236-2 | DIFFERING SITE CONDITIONS | APR 1984 |
| 52.236-3 | SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK | APR 1984 |
| 52.236-5 | MATERIAL AND WORKMANSHIP | APR 1984 |
| 52.236-6 | SUPERINTENDENCE BY THE CONTRACTOR | APR 1984 |
| 52.236-7 | PERMITS AND RESPONSIBILITIES | NOV 1991 |
| 52.236-8 | OTHER CONTRACTS | APR 1984 |
| 52.236-9 | PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS | APR 1984 |
| 52.236-10 | OPERATIONS AND STORAGE AREAS | APR 1984 |
| 52.236-11 | USE AND POSSESSION PRIOR TO COMPLETION | APR 1984 |
| 52.236-12 | CLEANING UP | APR 1984 |
| 52.236-13 | ACCIDENT PREVENTION | NOV 1991 |
| 52.236-15 | SCHEDULES FOR CONSTRUCTION CONTRACTS | APR 1984 |
| 52.236-17 | LAYOUT OF WORK | APR 1984 |
| 52.236-21 | SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION ALTERNATE I (APR 1984) | FEB 1997 |
| 52.236-26 | PRECONSTRUCTION CONFERENCE | FEB 1995 |
| 52.242-13 | BANKRUPTCY | JUL 1995 |
| 52.242-14 | SUSPENSION OF WORK | APR 1984 |
| 52.243-4 | CHANGES | JUN 2007 |
| 52.244-5 | COMPETITION IN SUBCONTRACTING | DEC 1996 |
| 52.244-6 | SUBCONTRACTS FOR COMMERCIAL PRODUCTS AND COMMERCIAL SERVICES | FEB 2024 |
| 52.246-12 | INSPECTION OF CONSTRUCTION | AUG 1996 |
| 52.246-21 | WARRANTY OF CONSTRUCTION ALTERNATE I (APR 1984) | MAR 1994 |
| 52.248-3 | VALUE ENGINEERING—CONSTRUCTION | OCT 2020 |
| 52.249-2 | TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED PRICE) ALTERNATE I (SEPT 1996) | APR 2012 |
| 52.249-10 | DEFAULT (FIXED-PRICE CONSTRUCTION) | APR 1984 |
| 52.253-1 | COMPUTER GENERATED FORMS | JAN 1991 |

## 4.10 VAAR 852.203-70 COMMERCIAL ADVERTISING (MAY 2018)

The Contractor shall not make reference in its commercial advertising to Department of Veterans Affairs contracts in a manner that states or implies the Department of Veterans Affairs approves or endorses the Contractor’s products or services or considers the Contractor’s products or services superior to other products or services.

(End of Clause)

## 4.11 VAAR 852.204-70 PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (MAY 2020)

(a) The Contractor shall comply with current Department of Veterans Affairs policy for personal identity verification of all employees performing under this contract when frequent and continuing access to VA facilities or information systems is required.

(b) The Contractor shall insert this clause in all subcontracts when the subcontractor’s employees will require frequent and continuing access to VA facilities or information systems.

(End of Clause)

## 4.12 VAAR 852.219-73 VA NOTICE OF TOTAL SET-ASIDE FOR CERTIFIED SERVICE-DISABLED VETERAN-OWNED SMALL BUSINESSES (JAN 2023) (DEVIATION)

(a) *Definition*. for the Department of Veterans Affairs, ‘‘*Service-disabled Veteran-owned small business concern or SDVOSB’’*:

(1) Means a small business concern—

(i) Not less than 51 percent of which is owned by one or more service-disabled Veterans or, in the case of any publicly owned business, not less than 51 percent of the stock of which is owned by one or more service-disabled Veterans or eligible surviving spouses (see VAAR 802.201, Surviving Spouse definition);

(ii) The management and daily business operations of which are controlled by one or more service-disabled Veterans (or eligible surviving spouses) or, in the case of a service-disabled Veteran with permanent and severe disability, the spouse or permanent caregiver of such Veteran;

(iii) The business meets Federal small business size standards for the applicable North American Industry Classification System (NAICS) code identified in the solicitation document;

(iv) The business has been certified for ownership and control pursuant to 38 U.S.C. 8127, 13 CFR 128, and is listed as certified in the SBA certification database at *<https://veterans.certify.sba.gov/>*; and

(v) The business agrees to comply with VAAR subpart 819.70 and Small Business Administration (SBA) regulations regarding small business size, government contracting, and the Veteran Small Business Certification Program at 13 CFR parts 121, 125, and 128.

(2) The term ‘‘Service-disabled Veteran’’ means a Veteran, as defined in 38 U.S.C. 101(2), with a disability that is service-connected, as defined in 38 U.S.C. 101(16).

(3) The term ‘‘small business concern’’ has the meaning given that term under section 3 of the Small Business Act (15 U.S.C. 632).

(4) The term ‘‘small business concern owned and controlled by Veterans with service-connected disabilities’’ has the meaning given the term ‘‘*small business concern owned and controlled by service-disabled veterans*’’ under section 3(q)(2) of the Small Business Act (15 U.S.C. 632(q)(2)).

(5) The term *“SDVOSB participant”* or *certified SDVOSB* means a small business that has been certified in the SBA Veteran Small Business Certification Program and listed in the SBA certification database (see 13 CFR 128.102).

(b) *General*. In order for a concern to submit an offer and be eligible for the award of an SDVOSB set-aside or sole source contract, the concern must qualify as a small business concern under the size standard corresponding to the NAICS code assigned to the contract and be listed as an SDVOSB participant in the SBA certification database as set forth in 13 CFR 128.

(1) Offers received from entities that are not certified SDVOSBs and listed in the SBA certification database at the time of offer shall not be considered.

(2) Any award resulting from this solicitation shall be made to a certified SDVOSB listed in the SBA certification database who is eligible at the time of submission of offer(s) and at the time of award.

(3) The requirements in this clause apply to any contract, order or subcontract where the firm receives a benefit or preference from its designation as an SDVOSB, including set-asides, sole source awards, and evaluation preferences.

(c) *Representation*. Pursuant to 38 U.S.C. 8127(e), only certified SDVOSBs listed in the SBA certification database are considered eligible to receive award of a resulting contract. By submitting an offer, the prospective contractor represents that it is an eligible and certified SDVOSB as defined in this clause, 13 CFR 121, 125, and 128, and VAAR subpart 819.70.

(d) *Agreement*/*LOS certification.* When awarded a contract action, including orders under multipleaward contracts, an SDVOSB agrees that in the performance of the contract, the SDVOSB shall comply with requirements in VAAR subpart 819.70 and SBA regulations on small business size, and government contracting programs at 13 CFR part 121 and part 125, including the non-manufacturer rule and limitations on subcontracting (LOS) requirements in 13 CFR 121.406(b) and 13 CFR 125.6. For the purpose of limitations on subcontracting, only certified SDVOSBs listed in the SBA certification database (including independent contractors) shall be considered eligible and/or ‘‘similarly situated’’ (i.e., a firm that has the same small business program status as the prime contractor). An otherwise eligible firm further agrees to comply with the required LOS certification requirements in this solicitation (see 852.219–75 or 852.219–76 as applicable). These requirements are summarized as follows:

(1) *Services*. In the case of a contract for services (except construction), the SDVOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance to firms that are not certified SDVOSBs listed in the SBA certification database (excluding direct costs to the extent they are not the principal purpose of the acquisition and the SDVOSB/ VOSB does not provide the service, such as airline travel, cloud computing services, or mass media purchases). When a contract includes both services and supplies, the 50 percent limitation shall apply only to the service portion of the contract.

(2) *Supplies/products*.

(i) In the case of a contract for supplies or products (other than from a non-manufacturer of such supplies), the SDVOSB prime contractor will not pay more than 50% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not certified SDVOSBs listed in the SBA certification database. When a contract includes both supply and services, the 50 percent limitation shall apply only to the supply portion of the contract.

(ii) In the case of a contract for supplies from a non-manufacturer, the SDVOSB prime contractor will supply the product of a domestic small business manufacturer or processor, unless a waiver as described in 13 CFR 121.406(b)(5) has been granted. Refer to 13 CFR 125.6(a)(2)(ii) for guidance pertaining to multiple item procurements.

(3) *General construction*. In the case of a contract for general construction, the SDVOSB prime contractor will not pay more than 85% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, to firms that are not certified SDVOSBs listed in the SBA certification database.

(4) *Special trade construction contractors*. In the case of a contract for special trade contractors, no more than 75% of the amount paid by the government to the prime for contract performance, excluding the cost of materials, may be paid to firms that are not certified SDVOSBs listed in the SBA certification database.

(5) *Subcontracting*. An SDVOSB subcontractor must meet the NAICS size standard assigned by the prime contractor and be certified and listed in the SBA certification database to count as similarly situated. Any work that a first tier SDVOSB subcontractor further subcontracts will count towards the percent of subcontract amount that cannot be exceeded. For supply or construction contracts, the cost of materials is excluded and not considered to be subcontracted. When a contract includes both services and supplies, the 50 percent limitation shall apply only to the portion of the contract with the preponderance of the expenditure upon which the assigned NAICS is based. For information and more specific requirements, refer to 13 CFR 125.6.

(e) *Required limitations on subcontracting compliance measurement period*. An SDVOSB shall comply with the limitations on subcontracting as follows:

[X] By the end of the base term of the contract or order, and then by the end of each subsequent option period; or

[] By the end of the performance period for each order issued under the contract.

(f) *Joint ventures*. A joint venture may be considered eligible as an SDVOSB if the joint venture complies with the requirements in 13 CFR 128.402 and the managing joint venture partner makes the representations under paragraph (c) of this clause. A joint venture agrees that, in the performance of the contract, the applicable percentage specified in paragraph (d) of this clause will be performed by the aggregate of the joint venture participants.

(g) *Precedence*. The VA Veterans First Contracting Program, as defined in VAAR 802.101, subpart 819.70, and this clause, takes precedence over any inconsistencies between the requirements of the SBA Veteran Small Business Certification Program and the VA Veterans First Contracting Program.

(h) *Misrepresentation*. Pursuant to 38 U.S.C. 8127(g), any business concern, including all its principals, that is determined by VA to have willfully and intentionally misrepresented a company’s SDVOSB status is subject to debarment from contracting with the Department for a period of not less than five years (see VAAR 809.406–2 Causes for Debarment).

(End of Clause)

## 4.13 VAAR 852.219-75 VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (NOV 2022)

(a) Pursuant to 38 U.S.C. 8127(k)(2), the offeror certifies that—

(1) If awarded a contract (see FAR 2.101 definition), it will comply with the limitations on subcontracting requirement as provided in the solicitation and the resultant contract, as follows:

(i) [] *Services*. In the case of a contract for services (except construction), the contractor will not pay more than 50% of the amount paid by the government to it to firms that are not VIP-listed SDVOSBs as set forth in 852.219–73 or VOSBs as set forth in 852.219–74. Any work that a similarly situated VIP-listed subcontractor further subcontracts will count towards the 50% subcontract amount that cannot be exceeded. Other direct costs may be excluded to the extent they are not the principal purpose of the acquisition and small business concerns do not provide the service as set forth in 13 CFR 125.6.

(ii) [] *General construction*. In the case of a contract for general construction, the contractor will not pay more than 85% of the amount paid by the government to it to firms that are not VIP-listed SDVOSBs as set forth in 852.219–73or VOSBs as set forth in 852.219–74. Any work that a similarly situated VIP-listed subcontractor further subcontracts will count towards the 85% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(iii) [] *Special trade construction contractors*. In the case of a contract for special trade contractors, the contractor will not pay more than 75% of the amount paid by the government to it to firms that are not VIP-listed SDVOSBs as set forth in 852.219–73 or VOSBs as set forth in 852.219–74. Any work that a similarly situated subcontractor further subcontracts will count towards the 75% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.

(2) The offeror acknowledges that this certification concerns a matter within the jurisdiction of an Agency of the United States. The offeror further acknowledges that this certification is subject to Title 18, United States Code, Section 1001, and, as such, a false, fictitious, or fraudulent certification may render the offeror subject to criminal, civil, or administrative penalties, including prosecution.

(3) If VA determines that an SDVOSB/ VOSB awarded a contract pursuant to 38 U.S.C. 8127 did not act in good faith, such SDVOSB/VOSB shall be subject to any or all of the following:

(i) Referral to the VA Suspension and Debarment Committee;

(ii) A fine under section 16(g)(1) of the Small Business Act (15 U.S.C. 645(g)(1)); and

(iii) Prosecution for violating section 1001 of title 18.

(b) The offeror represents and understands that by submission of its offer and award of a contract it may be required to provide copies of documents or records to VA that VA may review to determine whether the offeror complied with the limitations on subcontracting requirement specified in the contract. Contracting officers may, at their discretion, require the contractor to demonstrate its compliance with the limitations on subcontracting at any time during performance and upon completion of a contract if the information regarding such compliance is not already available to the contracting officer. Evidence of compliance includes, but is not limited to, invoices, copies of subcontracts, or a list of the value of tasks performed.

(c) The offeror further agrees to cooperate fully and make available any documents or records as may be required to enable VA to determine compliance with the limitations on subcontracting requirement. The offeror understands that failure to provide documents as requested by VA may result in remedial action as the Government deems appropriate.

(d) Offeror completed certification/fill-in required. The formal certification must be completed, signed and returned with the offeror’s bid, quotation, or proposal. The Government will not consider offers for award from offerors that do not provide the certification, and all such responses will be deemed ineligible for evaluation and award.

Certification

I hereby certify that if awarded the contract, [insert name of offeror] will comply with the limitations on subcontracting specified in this clause and in the resultant contract. I further certify that I am authorized to execute this certification on behalf of [insert name of offeror].

Printed Name of Signee: \_\_\_\_\_\_\_\_\_\_\_

Printed Title of Signee: \_\_\_\_\_\_\_\_\_\_\_\_\_

Signature: \_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_

Company Name and Address: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(End of Clause)

## 4.14 VAAR 852.228-72 ASSISTING SERVICE-DISABLED VETERAN-OWNED AND VETERAN-OWNED SMALL BUSINESSES IN OBTAINING BONDS (DEC 2009)

Prime contractors are encouraged to assist service-disabled veteran-owned and veteran-owned small business potential subcontractors in obtaining bonding, when required. Mentor firms are encouraged to assist protégé firms under VA's Mentor-Protégé Program in obtaining acceptable bid, payment, and performance bonds, when required, as a prime contractor under a solicitation or contract and in obtaining any required bonds under subcontracts.

(End of Clause)

## 4.15 VAAR 852.232-72 ELECTRONIC SUBMISSION OF PAYMENT REQUESTS (NOV 2018)

(a) *Definitions.* As used in this clause—

(1) *Contract financing payment* has the meaning given in FAR 32.001;

(2) *Designated agency* office means the office designated by the purchase order, agreement, or contract to first receive and review invoices. This office can be contractually designated as the receiving entity. This office may be different from the office issuing the payment;

(3) *Electronic form* means an automated system transmitting information electronically according to the accepted electronic data transmission methods and formats identified in paragraph (c) of this clause. Facsimile, email, and scanned documents are not acceptable electronic forms for submission of payment requests;

(4) *Invoice payment* has the meaning given in FAR 32.001; and

(5) *Payment request* means any request for contract financing payment or invoice payment submitted by the contractor under this contract.

(b) *Electronic payment requests.* Except as provided in paragraph (e) of this clause, the contractor shall submit payment requests in electronic form. Purchases paid with a Government-wide commercial purchase card are considered to be an electronic transaction for purposes of this rule, and therefore no additional electronic invoice submission is required.

(c) *Data transmission.* A contractor must ensure that the data transmission method and format are through one of the following:

(1) VA’s Electronic Invoice Presentment and Payment System at the current website address provided in the contract.

(2) Any system that conforms to the X12 electronic data interchange (EDI) formats established by the Accredited Standards Center (ASC) and chartered by the American National Standards Institute (ANSI).

(d) *Invoice requirements.* Invoices shall comply with FAR 32.905.

(e) *Exceptions*. If, based on one of the circumstances in this paragraph (e), the Contracting Officer directs that payment requests be made by mail, the Contractor shall submit payment requests by mail through the United States Postal Service to the designated agency office. Submission of payment requests by mail may be required for—

(1) Awards made to foreign vendors for work performed outside the United States;

(2) Classified contracts or purchases when electronic submission and processing of payment requests could compromise the safeguarding of classified or privacy information;

(3) Contracts awarded by contracting officers in the conduct of emergency operations, such as responses to national emergencies;

(4) Solicitations or contracts in which the designated agency office is a VA entity other than the VA Financial Services Center in Austin, Texas; or

(5) Solicitations or contracts in which the VA designated agency office does not have electronic invoicing capability as described above.

(End of Clause)

## 4.16 VAAR 852.236-79 CONTRACTOR PRODUCTION REPORT (APR 2019)

(a) The Contractor shall furnish to the resident engineer, for each workday, a consolidated report for the preceding workday. Reporting shall begin from date of mobilization until the date of final acceptance except for authorized holidays. VA Form 10101, Contractor Production Report, or a Contractor generated form containing the same type of information shall be signed, dated and submitted by the Contractor superintendent.

(b) Each report shall include and specifically identify at least one safety topic germane to the jobsite that day.

(End of Clause)

## 4.17 VAAR 852.236-80 SUBCONTRACTS AND WORK COORDINATION (APR 2019)

(a) Nothing contained in this contract shall be construed as creating any contractual relationship between any subcontractor and the Government. Divisions or sections of specifications are not intended to control the Contractor in dividing work among subcontractors, or to limit work performed by any trade.

(b) The Contractor shall be responsible to the Government for acts and omissions of his/her own employees, and of the subcontractors and their employees. The Contractor shall also be responsible for coordination of the work of the trades, subcontractors, and material suppliers.

(c) The Government or its representatives will not undertake to settle any differences between the Contractor and subcontractors or between subcontractors.

(d) The Government reserves the right to refuse to permit employment on the work, or require dismissal from the work, of any subcontractor or subcontractor employee who, by reason of previous unsatisfactory work on Department of Veterans Affairs projects or for any other reason, is considered by the Contracting Officer to be incompetent, careless, or otherwise objectionable.

(End of Clause)

## 4.18 VAAR 852.236-90 RESTRICTION ON SUBMISSION AND USE OF EQUAL PRODUCTS (APR 2019)

(a) This clause applies to the following items:

Distech Controls, Inc.

See attached J&A for more information

(b) Notwithstanding the ‘‘Material and Workmanship’’ clause of this contract, FAR 52.236–5(a), nor any other clause or provision, only brand name products for the items listed above will be authorized for use on this contract.

(End of Clause)

## 4.19 VAAR 852.242-70 GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION (OCT 2020)

(a) Contract administration functions set forth in FAR 42.302 are hereby delegated to:

Department of Veterans Affairs

Network Contracting Office 4

1010 Delafield Road

Pittsburgh, PA 15215

,

(b) The following functions will be retained by the Contracting Officer or Administrative Contracting Officer (ACO) and are not redelegable to Resident Engineers:

(1) Award of contract modifications either through supplemental agreements or change orders that exceed the ACO’s appointed warrant limitations.

(2) Issuance of default letters.

(3) Issuance of Cure or Show-Cause Notices.

(4) Suspension of work letters and/or modifications.

(5) Issuance of Contracting Officer final determination letters.

(6) Issuance of termination notices.

(7) Authorization of final payment.

(c) The work will be under the direction of a Department of Veterans Affairs Contracting Officer, who may designate another VA employee to act as resident engineer at the construction site who possesses limited warranted authority.

(d) Except as provided below, the resident engineer’s directions will not conflict with or change contract requirements. Within the limits of any specific authority delegated by the Contracting Officer, the resident engineer may, by written direction, make changes in the work. The Contractor shall be advised of the extent of such authority prior to execution of any work under the contract.

(e) The Contracting Officer or an Administrative Contracting Officer identified in paragraph (a) may further delegate limited authority and specialized support services responsibilities below to the following warranted Resident Engineer personnel on site, not to exceed the dollar value and threshold of their warrant:

,

(1) Conduct post-award orientation conferences.

(2) Issue administrative changes (see FAR 43.101) correcting errors or omissions, contractor address, facility or activity code, remittance address, computations which do not required additional contract funds, and other such changes.

(3) For actions not to exceed negotiate and execute supplemental agreements resulting from change orders issued under the Changes clause.

(4) Negotiate and execute supplemental agreements changing contract delivery schedules where the time extension does not exceed calendar days.

(End of Clause)

## 4.20 VAAR 852.242-71 ADMINISTRATIVE CONTRACTING OFFICER (OCT 2020)

The Contracting Officer reserves the right to designate an Administrative Contracting Officer (ACO) for the purpose of performing certain tasks/duties in the administration of the contract. Such designation will be in writing through an ACO Letter of Delegation and will identify the responsibilities and limitations of the ACO. A copy of the ACO Letter of Delegation will be furnished to the Contractor.

(End of Clause)

## 4.21 VAAR 852.243-70 CONSTRUCTION CONTRACT CHANGES—SUPPLEMENT (SEP 2019)

The FAR clauses 52.236-2, Differing Site Conditions; 52.243-4, Changes; and 52.243-5, Changes and Changed Conditions, are supplemented as follows:

(a) Submission of request for equitable adjustment proposals. When directed by the Contracting Officer or requested by the Contractor, the Contractor shall, in accordance with FAR 15.403-5, submit proposals for changes in the work exceeding $500,000 in writing to the Contracting Officer or Administrative Contracting Officer (ACO), and to the resident engineer.

(1) The Contractor must provide an itemized breakdown for changes exceeding the micro-purchase threshold (see FAR 2.101).

(2) The itemized breakdown shall include materials, quantities, unit prices, labor costs (separated into trades), construction equipment, etc. Labor costs shall be identified with specific material placed or operation performed.

(3) Proposals shall be submitted to the Contracting Officer or ACO and the resident engineer as expeditiously as possible, but not later than 30 calendar days, after receipt of a written change order by the Contracting Officer.

(4) Proposals shall be signed by each subcontractor participating in the change.

(5) The Contracting Officer will consider issuing a settlement by determination to the contract if the Contractor's proposal required by paragraph (a)(3) of this clause is not received within the time period specified in paragraph (a)(3), or if agreement has not been reached.

(b) Paragraphs (a)(1) through (5) of this clause and the following paragraphs (b)(1) and (2) apply to proposals for changes in the work $500,000 or less:

(1) As a basis for negotiation, allowances not to exceed 10 percent each for overhead and profit for the party performing the work will be based on the value of labor, material, and equipment required to accomplish the change. As the value of the change increases, a declining scale will be used in negotiating the percentage of overhead and profit. This declining scale will also be used to negotiate the prime Contractor's or upper-tier subcontractor's fee when work is performed by lower-tier subcontractors (to a maximum of three tiers) and will be based on the net increased cost to the prime or upper-tier subcontractor, as applicable. Profit (fee) shall be computed by multiplying the profit percentage by the sum of the direct costs and computed overhead costs. Allowable percentages on changes will not exceed the following:

(i) 10 percent overhead and/or 10 percent profit (fee) on the first $20,000.

(ii) 7.5 percent overhead and/or 7.5 percent profit (fee) on the next $30,000.

(iii) 5 percent overhead and/or 5 percent profit (fee) on a balance over $50,000.

(2) The Contracting Officer will consider issuing a settlement by determination to the contract if the Contractor's proposal required by paragraph (3) is not received within 30 calendar days, or if agreement has not been reached.

(c)(1) Overhead and Contractor's fee percentages shall be considered to include insurance other than mentioned herein, field and office supervisors and assistants, security police, use of small tools, incidental job burdens, and general home office expenses and no separate allowance will be made. Assistants to office supervisors include all clerical, stenographic and general office help. Incidental job burdens include, but are not necessarily limited to, office equipment and supplies, temporary toilets, telephone and conformance to OSHA requirements. Items such as, but not necessarily limited to, review and coordination, estimating and expediting relative to contract changes are associated with field and office supervision and are considered to be included in the Contractor's overhead and/or fee percentage.

(2) Where the Contractor's or subcontractor's portion of a change involves credit items, such items must be deducted prior to adding overhead and profit for the party performing the work. The Contractor's fee is limited to the net increase to Contractor or subcontractors' portions of cost computed in accordance with this clause.

(3) Where a change involves credit items only, a proper measure of the amount of downward adjustment in the contract price is the reasonable cost to the Contractor if it had performed the deleted work. A reasonable allowance for overhead and profit are properly includable as part of the downward adjustment for a deductive change. The amount of such allowance is subject to negotiation.

(End of Clause)

## 4.22 VAAR 852.201-70 CONTRACTING OFFICER'S REPRESENTATIVE (DEC 2022)

The Contracting Officer reserves the right to designate representatives to act for him/her in furnishing technical guidance and advice or generally monitor the work to be performed under this contract. Such designation will be in writing and will define the scope and limitation of the designee’s authority. A copy of the designation letter shall be furnished to the Contractor.

(End of Clause)

## 4.23 VAAR 852.228-70 BOND PREMIUM ADJUSTMENT (JAN 2008)

When net changes in original contract price affect the premium of a Corporate Surety Bond by $5 or more, the Government, in determining the basis for final settlement, will provide for bond premium adjustment computed at the rate shown in the bond.

(End of Clause)

## 4.24 VAAR 852.232-70 PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (WITHOUT NAS– CPM) (NOV 2018)

The clause FAR 52.232–5, Payments Under Fixed-Price Construction Contracts, is implemented as follows:

(a) Retainage.

(1) The Contracting Officer may retain funds—

(i) Where performance under the contract has been determined to be deficient or the Contractor has performed in an unsatisfactory manner in the past; or

(ii) As the contract nears completion, to ensure that deficiencies will be corrected and that completion is timely.

(2) Examples of deficient performance justifying a retention of funds include, but are not restricted to, the following—

(i) Unsatisfactory progress as determined by the Contracting Officer;

(ii) Failure to meet schedule in Schedule of Work Progress;

(iii) Failure to present submittals in a timely manner; or

(iv) Failure to comply in good faith with approved subcontracting plans, certifications, or contract requirements.

(3) Any level of retention shall not exceed 10 percent either where there is determined to be unsatisfactory performance, or when the retainage is to ensure satisfactory completion. Retained amounts shall be paid promptly upon completion of all contract requirements, but nothing contained in this paragraph (a)(3) shall be construed as limiting the Contracting Officer’s right to withhold funds under other provisions of the contract or in accordance with the general law and regulations regarding the administration of Government contracts.

(b) The Contractor shall submit a schedule of cost to the Contracting Officer for approval within 30 calendar days after date of receipt of notice to proceed. Such schedule will be signed and submitted in triplicate. The approved cost schedule will be one of the bases for determining progress payments to the Contractor for work completed. This schedule shall show cost by the work activity/event for each building or unit of the contract, as instructed by the resident engineer.

(1) The work activities/events shall be subdivided into as many sub-activities/events as are necessary to cover all component parts of the contract work.

(2) Costs as shown on this schedule must be true costs and the resident engineer may require the Contractor to submit the original estimate sheets or other information to substantiate the detailed makeup of the schedule.

(3) The sums of the sub-activities/events, as applied to each work activity/event, shall equal the total cost of such work activity/event. The total cost of all work activities/events shall equal the contract price.

(4) Insurance and similar items shall be prorated and included in the cost of each branch of the work.

(5) The cost schedule shall include separate cost information for the systems listed in the table in this paragraph (b)(5). The percentages listed in the following table are proportions of the cost listed in the Contractor’s cost schedule and identify, for payment purposes, the value of the work to adjust, correct and test systems after the material has been installed. Payment of the listed percentages will be made only after the Contractor has demonstrated that each of the systems is substantially complete and operates as required by the contract.

|  |  |
| --- | --- |
| VALUE OF ADJUSTING, CORRECTING, AND TESTING SYSTEM | |
| System | Percent |
| Pneumatic tube system………………………………………………………………………………. | 10 |
| Incinerators (medical waste and trash)……………………………………………………….. | 5 |
| Sewage treatment plant equipment……………………………………………………………. | 5 |
| Water treatment plant equipment……………………………………………………………… | 5 |
| Washers (dish, cage, glass, etc.)………………………………………………………………….. | 5 |
| Sterilizing equipment……………………………………………………………………………….…. | 5 |
| Water distilling equipment…………………………………………………………………………. | 5 |
| Prefab temperature rooms (cold, constant temperature)………………………….. | 5 |
| Entire air-conditioning system (Specified under 600 Sections)…………………… | 5 |
| Entire boiler plant system (Specified under 700 Sections)………………………….. | 5 |
| General supply conveyors…………………………………………………………………………… | 10 |
| Food service conveyors………………………………………………………………………….…… | 10 |
| Pneumatic soiled linen and trash system…………………………………………………… | 10 |
| Elevators and dumbwaiters………………………………………………………………………… | 10 |
| Materials transport system…………………………………………………………………………. | 10 |
| Engine-generator system……………………………………………………………………………. | 5 |
| Primary switchgear……………………………………………………………………………………… | 5 |
| Secondary switchgear………………………………………………………………………………….. | 5 |
| Fire alarm system………………………………………………………………………………………… | 5 |
| Nurse call system………………………………………………………………………………………… | 5 |
| Intercom system………………………………………………………………………………………….. | 5 |
| Radio system……………………………………………………………………………………………….. | 5 |
| TV (entertainment) system………………………………………………………………………… | 5 |

(c) In addition to this cost schedule, the Contractor shall submit such unit costs as may be specifically requested. The unit costs shall be those used by the Contractor in preparing its bid and will not be binding as pertaining to any contract changes.

(d) The Contracting Officer will consider for monthly progress payments material and/or equipment procured by the Contractor and stored on the construction site, as space is available, or at a local approved location off the site, under such terms and conditions as the Contracting Officer approves, including but not limited to the following—

(1) The materials or equipment are in accordance with the contract requirements and/or approved samples and shop drawings;

(2) The materials and/or equipment are approved by the resident engineer;

(3) The materials and/or equipment are stored separately and are readily available for inspection and inventory by the resident engineer;

(4) The materials and/or equipment are protected against weather, theft and other hazards and are not subjected to deterioration; and

(5) The Contractor obtains the concurrence of its surety for off-site storage.

(e) The Government reserves the right to withhold payment until samples, shop drawings, engineer’s certificates, additional bonds, payrolls, weekly statements of compliance, proof of title, nondiscrimination compliance reports, or any other requirements of this contract, have been submitted to the satisfaction of the Contracting Officer.

(f) The Contracting Officer will notify the Contractor in writing within 10 calendar-days of exercising retainage against any payment in accordance with FAR clause 52.232–5(e). The notice shall disclose the amount of the retainage in value and percent retained from the payment, and provide explanation for the retainage.

(End of Clause)

# DESIGN BUILD SPECIFICATIONS

## 4.25 SCHEDULE OF PAYMENTS FOR DESIGN SERVICES

Final Payment: Upon completion of the final inspection and acceptance of the project by the Government, delivery to the Government of the final record drawings and specifications, design details, calculations, shop drawings and executed Release of Claims (attachment I),the Contractor shall be paid the unpaid balance due for all phases of design work under this contract. An amount equal to five (5) percent of the design services cost shown on the schedule of payments shall be retained until VA acceptance of the record drawings.

## 4.26 OWNERSHIP OF ORIGINAL DOCUMENTS

All designs, drawings, specifications, notes, and other work developed in the performance of this contract shall be and remain the sole property of the Government and may be used on any other work without additional compensation to the Contractor. With respect thereto, the Contractor agrees not to asset any rights and to establish any claim under the design patent or copyright laws. The Contractor, for a period of 3 years after completion of the project, agrees to furnish and provide access to all retained materials on the request of the Contracting Officer. Unless otherwise provided in this contract, the Contractor shall have the right to retain copies of all such materials beyond such period.

## 4.27 RETENTION OF REVIEW DOCUMENTS

The Contractor shall keep one copy of all review documents containing VA remarks until final completion of the construction contract and a release of claims is signed unless, before that time, the VA directs the Contractor to forward certain documents to the Government. The VA will notify the Contractor in writing after the release of claims is finalized after which time the Contractor may dispose of such documents that remain in its possession.

## 4.28 CONTRACT DRAWINGS AND SPECIFICATIONS GOVERNMENT FURNISHED PLANNING INFORMATION

(a) Master Plan Requirements: The requirements of the master plan for the project as depicted by the preliminary drawings shall be followed in the development and preparation of the Contract Drawings and Specification. Deviations may be made in functional relationship and general size or configuration of the building and rooms as established by the preliminary plans only upon written approval of the Contracting Officer. The architectural preliminary drawings are dimensioned to establish the building size and gross area, including the exterior walls, or the medical facility.

(b) Standards: The Contractor shall follow specifications included in the RFP (Request for Proposal) in preparing the Contract Drawings and Specifications for the project. However, should the Contractor determine that a deviation from such standards and specifications is necessary or beneficial to the Government, he shall submit a request in writing to the Contracting Officer for permission to make the deviation. The request shall include an explanation of the specific reasons for the desired change and benefits expected.

(c) Verify Accuracy of Planning Information: The Contractor shall visit the project site of verify the information shown on the Government-Furnished preliminary drawings and other planning documents which are part of this contract. This information is the best available but the Government does not guarantee its accuracy or completeness.

(d) Discrepancies in Planning Information: The Contractor shall promptly report to the Contracting Officer in writing any discrepancy between this contract and the planning information provided by the Government. The Contractor shall make no adjustments to his work due to the discrepancy before the Contracting Officer has reviewed the matter and forwarded this determination to the Contractor. The Contractor’s failure to report any such discrepancy or to wait for the Contracting Officer’s determination shall be at his risk and expense.

## 4.29 COORDINATION WITH MEDICAL CENTER

Before starting any work on the Veterans Administration Medical Center, the Contractor shall consult with the Resident Engineer and secure his permission to start the work. The Contractor shall perform the work within the parameters established by the Resident Engineer Contractor shall not interfere with the normal functioning of the Medical Center.

## 4.30 RESPONSIBILITY OF THE DESIGN-BUILD CONTRACTOR

(a) The Contractor shall be responsible for the professional quality, technical accuracy, and the coordination of all designs, drawings, specifications, and other services furnished by the Contractor under this contract. The Contractor shall, without additional compensation, correct or revise any errors or deficiencies in its designs, drawings, specifications, and other services.

(b) Neither the Government’s review, approval or acceptance of, nor payment for, the services required under this contract shall be construed to operate as a waiver of any rights under this contract or of any cause of action arising our of the performance of this contract, and the Contractor shall be and remain liable to the Government in accordance with applicable law for all damages to the Government caused by the Contractor’s negligent performance of any of the services furnished under this contract.

(c) The right and remedies of the Government provided for under this contract are in addition to any other rights and remedies provided by law.

(d) If the Contractor is comprised of more than one legal entity, each such entity shall be jointly and severally liable hereunder.

## ATTACHMENT 1 - RELEASE OF CLAIMS

For and in consideration of the payments heretofore made, and payment of final installment now due by reason of performance of Contract No. \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_, dated \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_, the undersigned Architect-Engineer hereby releases and discharges the United States of America from any and all claims arising under or by virtue of said contract, except as follows: (In this space describe and list in stated amounts excepted claims, if any; otherwise this release will be considered as free of all claims. If no claims reserved, insert None.)

IN WITNESS WHEREOF, This release has been duly executed this

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ day of \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_.

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Architect-Engineer

BY: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(Print or type name under signature)

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Title (Print or type)

(End of Clause)

# ATTACHMENTS

See attached document: SOW - 595-25-102 Replace Multi-Stack Building 37 - DB.

See attached document: 010000 Lebanon General Requirements Spec.

See attached document: 013526 Lebanon Safety Requirements Spec 20240516.

See attached document: 230923 HVAC Controls Specification.

See attached document: P07 PA20240093 7.19.24.

See attached document: P07 SCA2015-4231 7.22.24.

See attached document: Liquidated Damages signed.

See attached document: HVAC Controls - J and A Distech Controls signed redacted.

End of Document